# AI Solutioning Agent: Business Requirements Document

Version 1.0, final for build

13 October 2026 · Mindmap Digital presales and solutioning team · Internal

Contents

1. Document control
2. Executive summary
3. Business context and problem statement
4. Scope, users and deliverable catalogue
5. Intake and routing: how the agent decides what to build
6. Shared foundation
7. W1 Exploratory intro deck
8. W2 Demo and video showcase
9. W3 Transcript-based proposal
10. W4 RFP-based proposal (RFP response)
11. W5 RFI clarification questions
12. S1 Effort and commercials
13. S2 QC engine
14. W6 Demo build
15. W7 Demo video
16. W8 Email drafts
17. House rules
18. Integrations and configuration
19. Non-functional requirements and human gates
20. Success metrics
21. Risks, assumptions and open questions
Appendix A: Requirement coverage
Appendix B: Formats, templates and pending inputs

# 1. Document control

This BRD defines, deliverable by deliverable, what the Mindmap Digital Solutioning Agent must do, so it can be built and tested against the way the presales team works today.

| Item | Detail |
| --- | --- |
| Document | Business Requirements Document, v1.0 (final for build) |
| Owner | Mindmap Digital presales and solutioning team |
| Audience | Internal: leadership, presales, solution architects, the build team |
| Status | Final for build. Every requirement in the brief is mapped and specified; the remaining tender sub-agents (14.4) await the code upload. Three inputs still to be uploaded (B.5) slot into the places marked for them without changing any requirement; Section 21 lists the points for the team to confirm |
| Formats and templates | Attached in Appendix B: solution and technical architecture formats (B.1, B.2), five slide templates (B.3), the process-flow reference deck (B.4), whose slides also serve as templates (B.6). 00_READ_ME_FIRST, which travels with this BRD, explains in depth how to use the BRD and each template |
| Review record | Coverage checked against all 272 requirements in the brief, split clause by clause (Appendix A.1); every diagram, table and image checked against the text |

How to read it: Sections 2 to 4 set the context and list the deliverables. Section 5 explains how the agent decides which deliverable to build. Section 6 covers what all workflows share. Sections 7 to 16 specify each workflow step by step. Sections 17 to 21 cover house rules, integrations and configuration, non-functional needs, metrics and open points. Appendix A.1 maps each of the 272 requirements in the brief to where this BRD covers it; A.2 lists what this BRD adds beyond the brief, for the team to keep or strike. Appendix B holds the formats and templates the agent must follow.

ID conventions

| Prefix | Meaning | Example |
| --- | --- | --- |
| RT1 to RT8 | Routing steps (Section 5) | RT7 confirmation card |
| W1 to W8 | Deliverable workflows; their steps are numbered within each | W4-14 |
| S1, S2 | Shared sub-workflows: effort and commercials; QC engine | S1-6 |
| -G | A human gate inside a workflow | W4-G3 |
| D1 to D8 | QC checkers (Section 13) | D2 contradiction agent |
| ESC-1 to ESC-4 | Escalation protocol steps (Section 13.4) | ESC-3 trust reset |
| HR-01 to HR-17 | House rules (Section 17) | HR-01 |
| F1 to F11 | Failure modes (Section 3) | F3 |
| N-01 to N-09 | Non-functional requirements (Section 19) | N-01 |

Priority (Must or Should) is given for integrations (Section 18) and non-functional requirements (Section 19). Which workflows form release 1 is an open question (Section 21).

# 2. Executive summary

The Solutioning Agent is not one general agent; it is eight separate deliverable workflows and two shared sub-workflows, with an intake router that decides which workflow a request belongs to before any drafting starts.

| Code | Workflow | What it produces |
| --- | --- | --- |
| W1 | Exploratory intro deck | Cold or warm approach deck: periodic table of use cases, the top 5 real pain points with their sources, 5 solutions each followed by its architecture; every slide edited from a template slide |
| W2 | Demo and video showcase | The right existing demos and videos when a client says “show me what you have” |
| W3 | Transcript-based proposal | Proposal from client calls: a PPT for small deals or a detailed technical document for enterprise deals, pitched complex (technical stakeholders) or simple (higher-level and business stakeholders, such as finance) |
| W4 | RFP-based proposal (RFP response) | Fully compliant proposal built from the RFP, call updates and RFI answers: the second proposal type beside W3, with the same contents (both architectures with named data sources, process flows, Gantt, RACI, ROI where data exists, one commercials table), placed in the buyer’s format and order |
| W5 | RFI clarification questions | A short list of unanswered, needed questions with a simple English column and a complex column, for an RFP or any other pursuit |
| W6 | Demo build | Impressive, functional demo of 10 to 12 sub-agents built on the real domain process |
| W7 | Demo video | AI-voiced, edited walkthrough with the build platform never visible |
| W8 | Email draft | Outreach, follow-up and cover emails with no free demo or free POC offers |
| S1 | Effort and commercials | Inside W3 and W4, after QC: man hours checked by QC-1 and QC-2, internal cost, indicative infrastructure cost, revenue share where it applies, recommended client price, the one client commercials table |
| S2 | QC engine | Eight checkers (compliance, contradiction, consistency, scope and promises, visuals and tables, proofread, commercials, source check) run as a profile per deliverable (inside every workflow) |

Each workflow has its own inputs, step sequence, output structure, human gates and QC profile. The router picks the workflow from what the request names, then from the documents supplied and the pursuit stage, sets the parameters that change the output (audience, deal and client size, commercial model, ROI data), and asks the consultant when the request is unclear or names two deliverables.

The value is not faster first drafts. It is fewer errors reaching a human: generic pain points, missed requirements, contradictions, invented promises, wrong man hours and leaked costs. Every check runs in a fresh context that rebuilds its understanding from the source material and must prove it read every line, word, table and image. When the contradiction agent finds a contradiction, the drafting agent must explain how it got in, its earlier output is no longer trusted, and it re-evaluates the whole document in depth before a first draft exists.

# 3. Business context and problem statement

Solutioning today is AI-assisted but human-policed. Proofreading is one of the most important parts of the work and takes a lot of time. There are two things to it: the checks done through AI, and the team’s own proofreading. The AI checks run first to fifth. The first is a compliance check that must cover every line, word, image and table; the second is the same compliance check again so nothing is missed; the third is where the team’s own proofreading always finds a contradiction, which a contradiction agent now automates; the fourth and fifth are the check for contradiction and consistency within the document itself, which is done two times (10.4; this mapping of checks three, four and five is this BRD’s reading of the brief, to confirm in Section 21). RFI question sets also take a lot of time.

The recurring failure modes the team has seen are the requirements this agent must design out.

| # | Failure mode | Where it shows up | Example from the team | Countered by |
| --- | --- | --- | --- | --- |
| F1 | One basic item among specific ones | W1 pain points | Four in-depth pain points (for example the founder saying AI spend is running very heavy and the models are not optimised, which an orchestrator agent can solve), then a fifth such as invoice processing with no explanation | W1-6 specificity checker, D8 |
| F2 | Use cases mapped to the industry, not the company | W1 | High-level industry use cases instead of the company’s own problems | W1-1 to W1-6 |
| F3 | Self-contradiction | W3, W4 | SMS used for a flow, then “secure because we do not use SMS” | D2, D3, ESC protocol |
| F4 | Invented scope or offers | W3, W4, W8 | A mobile app nobody asked for; a free demo or free POC promised to every client | D4, HR-01, HR-02 |
| F5 | Checks skip tables and images | All QC | Text checked, tables and images not | Coverage rule (13.1) |
| F6 | Same answer on re-review | QC, requirement reviews | The same input gives the same answer and the same blind spots | Fresh instances (6.3), ESC-3 |
| F7 | Man hours wrong on first pass | S1 | Effort needs correcting | QC-1 and QC-2 (S1-3, S1-4) |
| F8 | Costs outside the commercials table | W3, W4 | Prices in the executive summary | D7, HR-04, HR-05 |
| F9 | Too many, already-answered RFI questions | W5 | 100 to 200 questions, many already answered, some inconsistent | W5-3 to W5-9 |
| F10 | Generic domain understanding | W6 | A tender agent that only takes a tender and sends a proposal | W6-1, W6-G1 |
| F11 | Visuals not cohesive | W3, W4 | Diagrams that do not match each other or the text | W3-15, W4-11, D5 |

F11 is derived from the instruction that all visuals must be cohesive rather than from a described incident.

# 4. Scope, users and deliverable catalogue

Each deliverable is defined by its trigger, its blocking inputs and its output; the router uses this catalogue to decide what to build and does not start a workflow whose blocking inputs are missing.

Deliverable catalogue

| Code | Trigger in the pursuit | Blocking inputs | Useful inputs | Output | Accountable |
| --- | --- | --- | --- | --- | --- |
| W1 | First approach to a company, cold or warm | Company name; a template slide for every slide type in the deck (B.3, B.6) | Approach type (set at RT6), website, contact names, consultant notes, earlier-contact notes for a warm approach | PowerPoint built by duplicating and editing the provided template slides | Presales consultant |
| W2 | Client asks “show me what you have” | Topic or industry | Approved pain points from W1 | Shortlist with talking points | Presales consultant |
| W3 | Discovery call held, no RFP | Call recording or transcript (the transcript is the most important input); client name | Earlier calls, emails, client documents, FTE or KPI baselines | PPT proposal (edited template slides) or detailed technical document, by the format bands (5.4) | Presales consultant; solution architect |
| W4 | RFP received | RFP and annexures; submission deadline | Call recordings or transcripts, published RFI answers, corrigenda, buyer templates | RFP-based proposal in the buyer’s format; where none is prescribed, a PPT proposal or detailed document by the format bands (5.4) | Bid owner |
| W5 | Clarification questions are needed: an RFP’s clarification window is open, or a pursuit without an RFP needs answers before a proposal can be built | Everything the client has sent: in an RFP pursuit, the RFP and annexures; otherwise the client’s documents and call transcripts. The question deadline where there is one | Earlier answers, buyer question template | Question sheet plus internal tracker | Bid owner (RFP); presales consultant (other pursuits) |
| W6 | A new demo is needed | Target process; the team’s domain input | Client documents for testing; approved pain points | Working demo, test log, run sheet | Demo builder; domain owner |
| W7 | An edited walkthrough video is needed | Working demo | Run sheet from W6-10 (W7-1 writes one if missing); client region for the voice | Single video file | Demo builder |
| W8 | Any outreach, follow-up or cover note | Purpose; recipient | Case File context; attachment | Email draft | Presales consultant |
| S1 | Called inside W3 and W4 after QC and the human proofread (W3-19, W4-22) | Proofread proposal; approved technical design | Comparable past deals; budget signals from calls; hosting option and volumes | Reviewed man hours; internal cost; indicative infrastructure cost; revenue share model where it applies; recommended price; commercials table | Solution architect, delivery lead, pricing owner |
| S2 | Called inside every workflow | The draft and its sources | Earlier QC reports (orchestrator and fix verification only) | QC report with findings and coverage log | Owner of the calling workflow |

Out of scope (this release)

- Sending emails, submitting bids or uploading to portals without a human action

- Contract negotiation and legal review

- CRM pipeline management

Users and approvers

| Role | Who | Approves |
| --- | --- | --- |
| Presales consultant | Runs pursuits and confirms routing | Pain points, the final deck, parameters, the W3 baseline, every word of W3 proposals, W3 release, demo picks, W5 questions outside RFPs, demo outputs (with the domain owner and demo builder), the final video (with the demo builder), emails |
| Bid owner | The presales consultant leading an RFP | The W4 routing and parameters (RT7), the W4 baseline, each proposed deviation (W4-10), every word of the RFP-based proposal, W4 release, W5 questions for an RFP |
| Solution architect | Owns architecture and technical design | Technical design; man hours (with the delivery lead) |
| Delivery lead | Owns delivery effort | Drafts the provisional phase plan; approves man hours; proposes the overhead percentage |
| Pricing owner | Leadership | Client price, AI reduction, overhead, infrastructure amount shown, revenue share |
| Domain owner | The team member who studied the domain | Domain process map; demo outputs |
| Demo builder | Builds demos and videos | Demo readiness; the final video (with the consultant) |

The brief names no approvers; these roles are additions (A.2).

# 5. Intake and routing: how the agent decides what to build

The router (RT1 to RT8) assigns every request to exactly one deliverable workflow: first by what the request names, then by the documents supplied and the pursuit stage. Anything unclear goes to the consultant. Every outcome passes an input check, parameter setting and a confirmation card; W1 and W3 to W7 wait for confirmation before drafting, while W2 and W8 show the card and proceed. The orchestrator then runs the workflow’s steps in order and holds the work at each human gate until it is approved; together they form the top layer of the architecture (Section 6).

## 5.1 Routing steps

| # | Agent | Does | Output |
| --- | --- | --- | --- |
| RT1 | Intake agent | Captures the request text, client name, attached files and any deadline mentioned | Intake record |
| RT2 | Document classifier | Labels every file by type from its content, not its file name (5.2) | File labels with confidence |
| RT3 | Case File lookup | Finds or creates the Pursuit Case File; reads the pursuit stage and what has already been produced | Pursuit stage, earlier deliverables |
| RT4 | Workflow classifier | Applies the routing rules in 5.3 in order; records which rule fired and why | One workflow, with reasons |
| RT5 | Blocking-input check | Checks the catalogue’s blocking inputs for that workflow (Section 4) | Pass, or a list of what is missing |
| RT6 | Parameter resolver | Sets the parameters that change the output (5.4), each with the evidence used | Parameter set |
| RT7 | Confirmation card | Shows the consultant the workflow, parameters and evidence. W1, W3, W4, W5, W6 and W7 wait for confirmation. W2 and W8 proceed and show the card, because both are quick and nothing reaches a client without a human gate (added; see A.2) | Confirmed run |
| RT8 | Launcher | Hands the workflow to the orchestrator | Running workflow |

Example confirmation card: “Building W3 Transcript-based proposal for [client]. Format: detailed document (Indian enterprise client; estimated deal inside the detailed-document band). Audience: business, so a simple proposal (attendees were the CFO and the finance controller). Commercial model: standard build. ROI waterfall: included, DSO baseline stated on the call. Follow-on after release: W8 cover email (5.5). Confirm or change.”

## 5.2 Document classifier (RT2)

| Label | Signals the classifier looks for |
| --- | --- |
| RFP | Submission instructions, evaluation criteria, numbered requirement clauses, eligibility, deadlines, commercial bid formats |
| RFP annexure | Referenced by an RFP clause; technical specification, compliance matrix, price schedule, draft contract |
| RFI or pre-bid answers | Buyer-issued question and answer pairs, corrigenda, addenda |
| Call transcript | Speaker-labelled turns, timestamps |
| Call recording or tl;dv meeting link | Audio or video file, or a tl;dv link. Transcribed once, at intake, by the Transcription service (6.4; steps W3-1 to W3-3) for every workflow, so routing and parameters read the transcript |
| Client brief or requirement note | Problem statement without formal bid structure |
| Supporting data | Financials, process documents, sample invoices, drawings, BOQs |
| Earlier Mindmap output | An earlier deck, proposal or question list for this client |
| Domain notes | The team’s notes on how the work flows in a domain: stages, decisions, branches (W6) |
| Demo build | A link to or export of a working demo (W7) |
| Run sheet | A demo path with talking points (W7) |

Any file below the confidence threshold is shown to the consultant to label. A misread RFP is the most expensive error in the system, so an RFP is never labelled on weak signals.

## 5.3 Routing rules (RT4; applied in order, first match wins)

| Rule | Condition | Workflow | Notes |
| --- | --- | --- | --- |
| 1 | The request names one deliverable or action: intro deck, show existing demos, proposal, RFP-based proposal (RFP response), RFI questions, demo build, demo video, email | That workflow | If the inputs point to a different workflow (for example “make a proposal” with an RFP attached), ask: W3 or W4. W2, W6, W7 and W8 start only from this rule or as an accepted follow-on (5.5) |
| 2 | Nothing named; RFP present and its clarification window open | W5, then W4 | W4 starts when the buyer publishes answers or the bid owner releases it |
| 3 | Nothing named; RFP present, window closed or none | W4 | Call transcripts and RFI answers become sources |
| 4 | Nothing named; call transcript or recording, no RFP | W3 | A recording is transcribed first |
| 5 | Nothing named; only a company name is supplied (no transcript, RFP or client brief) | W1 | Cold or warm is a parameter set at RT6 |
| 6 | Anything else: no rule matched (for example a client brief without a call), or the request names two deliverables | Ask | One question listing the plausible workflows; the rules then run again |

## 5.4 Parameter resolution (RT6)

RT6 sets provisional values from what is available at intake. In W3 they are re-resolved once the transcript is prepared (W3-4, W3-5) and locked at W3-G1. The deal-size estimate comes from budget signals in the call or from the consultant.

| Workflow | Parameter | Values | How it is resolved |
| --- | --- | --- | --- |
| W1 | Approach type | Cold / warm | Consultant states it; warm if the Case File shows earlier contact. What each changes is set out in 7.2 |
| W3 | Proposal complexity (audience) | Complex for technical stakeholders / simple for higher-level and business stakeholders, such as finance / mixed | Attendee roles in the transcript and who asked which questions; consultant confirms |
| W3 | Output format | PPT proposal / detailed technical document | From the format bands in configuration (Section 18), on the two inputs the brief names: how big the client is (smaller client or enterprise, by the configured threshold) and how big the deal is (estimated deal size against the band for the client’s market). Defaults from the brief: a smaller international deal up to 25 lakhs (the brief’s examples are 15 or 25 lakhs) gets just a PPT, with no detailed technical document; an Indian enterprise deal of 15 lakhs or more (15 to 20 lakhs is big for an Indian enterprise) gets a detailed document. Any other case, for example an international deal above 25 lakhs or an Indian deal below 15 lakhs, goes to the consultant at RT7 with the agent’s recommendation and reason |
| W3, W4 | Commercial model | Standard build / platform or SaaS build | From the transcript or RFP scope; consultant confirms. Platform builds add a revenue share line (S1-8) |
| W3, W4 | ROI section | Include / exclude | Include only if FTE counts or KPI baselines (for example DSO) are stated in a source |
| W4 | Audience profile for narrative sections | As for W3 | From the evaluators and stakeholders the RFP names; bid owner confirms |
| W4 | Response format | Buyer-mandated / else PPT proposal or detailed document | The buyer’s format whenever the RFP prescribes one; otherwise the same format bands as W3 |
| W5 | Pursuit type | RFP / other pursuit | An RFP among the documents means the RFP path (the W4 Stage A agents build the provisional register); otherwise the W3 extractor and consolidator do (W3-5, W3-6) |
| W5 | Anonymised Q&A | Yes / no | From the RFP’s clarification process; yes means the company is never named in question text |
| W6 | Domain | Industry and process | From the pursuit and the domain owner |
| W8 | Email type | Cold outreach / follow-up / cover / submission note | From the pursuit stage and the request |
| W3 | Understanding reviewers | 2 / 3 | Default 2; the consultant may set 3 at RT7 |
| W4 | Understanding reviewers | 3 / 2 | Default 3; the bid owner may set 2 at RT7 |
| W1, W3, W4 (PPT) | Optional slides | W1 slides 14 and 15; proposal slides 3, 7 and 39 | Proposed by the agent from the pursuit; the consultant, or the bid owner in W4, confirms at RT7 |
| All | Output language | English by default; another language when the RFP or the consultant requires it | Set at RT6, confirmed at RT7 |

Audience profiles (W3; also used for W4 narrative sections)

| Element | Complex proposal (technical stakeholders) | Simple proposal (higher-level and business stakeholders, such as finance) |
| --- | --- | --- |
| Lead with | The business logic in depth: how it works, data flow, integration | The value they get and how it will work, in plain terms |
| Technical architecture | Full depth in the body | Kept, but summarised in the body; full depth in an appendix |
| Process flows | As-is and to-be, as detailed swimlanes with system steps | As-is and to-be, showing the user effort removed |
| Language | Precise technical terms, each explained once | Plain language, no unexplained terms |

Mixed audience (added; see A.2): a simple-proposal body with a technical appendix.

Format and audience combine as follows. In a PPT proposal the technical architecture is a one-slide summary whatever the audience; complexity sets how much business logic the slides carry. In a detailed document, a complex proposal carries full technical depth in the body and a simple one moves it to an appendix.

## 5.5 Follow-on workflows across a pursuit

S1 and S2 are not chained after a workflow; they run inside it at the steps named in each workflow. When a workflow is released, the orchestrator proposes the follow-ons below; an accepted follow-on enters routing at RT5.

| Situation | Follow-on |
| --- | --- |
| New target company | W1, then a W8 email (cold outreach, or a follow-up after earlier contact); W2 when the client asks to see existing work; W6 if no library demo fits; W7 if an edited video is needed |
| After a discovery call | W3, then a W8 cover email |
| RFP received | W5 while the clarification window is open, then a W8 note to submit the questions; W4 once answers are out; then a W8 submission note |
| A new source arrives mid-flight (recording, transcript, RFI answer, corrigendum) | RT3 runs an impact check (added; see A.2): which requirements, drafts or questions it changes. The affected steps re-run, the consultant or bid owner is told what changed, and a changed baseline is re-locked at W3-G1 or W4-G1 |
| A demo video is released (W7-G1) | A W8 cover note to send the video |

The decision tree below is the same logic as 5.3, drawn.

Figure: Routing decision tree, the six rules of 5.3 in order

# 6. Shared foundation

All workflows share one Pursuit Case File per client, a fixed set of data objects that agents pass to each other, one independent review pattern and a common set of services; nothing passes between agents as free text alone.

## 6.1 Pursuit Case File

One per client pursuit. It holds source documents and their labels, transcripts, research evidence, the requirement register and its locked baseline, approved pain points, every deliverable version with its parameters, QC reports, findings and how they were resolved, approvals, and the routing history. Every agent reads from it and writes to it; no agent keeps private state.

## 6.2 Data objects passed between agents

| Object | Key fields | Produced by | Used by |
| --- | --- | --- | --- |
| Evidence record | Source type, URL or document, page or timestamp, speaker, date, exact passage, retrieval date | W1-2, transcription, document parsing | W1 pain points; W3 and W4 requirements; D8 source check |
| Pain point | Statement, evidence record IDs, score on each rubric factor (7.1) and total, specificity result and reason, mapped solution | W1-4 to W1-6 | W1 deck, W2, W6, W8 |
| Requirement | ID, text, source references (document, clause, page, timestamp), class (core, supporting, mandatory compliance), what it supersedes, evaluation weight, status | W3-5 and W3-6; W4-1 to W4-4; W5-1 (provisional) | Drafting, S1, D1, D2, D4, W5 |
| Requirement baseline | The locked set of requirements, with version and approver | W3-G1, W4-G1 | D1, D2, D4 in W3 and W4; S1 |
| Provisional register | Requirements consolidated for W5 before any baseline is locked | W5-1 | W5-3 to W5-8 |
| Claim | Subject, statement, location (section, paragraph, table cell, diagram label) | D3 (its first step) | D3 (D5 builds its own list) |
| Finding | Checker, severity, location, quoted text, conflicting source, proposed fix, how it got in, status | Every checker; human gates | Drafting agent, ESC protocol, consultant |
| Coverage log | Run ID, element IDs checked, element count of the document | Every checker | Orchestrator, which fails a run with incomplete coverage |
| Phase plan | Phases, durations, dependencies, milestones; marked provisional | W3-10, W4-9 (delivery lead, with agent support) | Gantt (W3-12, W4-11); reconciled with the reviewed man hours in the deep QC (W3-20, W4-23) |
| Work package | Description, role, estimated hours, QC-1 and QC-2 comments, reviewed hours, AI reduction and its reason (added at S1-6), assumptions | S1-1 to S1-5 | S1-6; deep QC reconciliation with the Gantt |
| Commercial inputs | Indicative infrastructure cost with its assumptions; revenue share proposal (model, basis, rate, term) | S1-7, S1-8 | S1-9, S1-G2, S1-10, D7 |
| Question | Simple English text, complex text with document reference, decision it unblocks, sections searched, cited passage, priority, status | W5 | W5 checks, consultant or bid owner |
| Deliverable version | Workflow, parameters, version, QC report IDs, approvals | Every workflow | Router, audit |
| Parameter set | Workflow, each parameter value and its source (5.4), who confirmed it at RT7 and when | RT6, RT7 | Every workflow step; D1 |
| Compliance matrix | Requirement ID, buyer clause, response location, status (complies, partial, deviation), reason, bid owner decision | W4-7, W4-10 | D1, W4-G3, W4-G4 |
| Re-evaluation note | Trigger finding, ESC-2 explanation (missed or added), sections re-checked, changes made | ESC-2, ESC-3 | The next QC loop, the human gate, ESC-4 |
| Impact-check result | New source, requirements, drafts or questions affected, baseline change proposed, re-lock decision | RT3 (5.5) | Consultant or bid owner; the affected steps |
| Demo shortlist and talk track | Demo or video ID, why it fits (pain point, industry), screens to show, talking points, branding and data check result | W1-10, W2-1 to W2-4 | W1 deck, W2-G1 |
| Domain process map | Stages, sequence, decision points, branches, source of each (team or research, flagged) | W6-1 | W6-G1, W6-2, W6-3 |
| Sub-agent spec | The fields in 14.2 | W6-3 | W6-6, W6-7, W6-8, W6-9 |
| Test log | Test case, in or out of sample, expected output, actual output, pass or fail | W6-7, W6-8 | W6-G2, W6-6 |
| Run sheet | Demo path, data to load, talking points per screen | W6-10 | W7-1, live demo |
| Video script and cut | Script, recorded footage, voiceover, frame check result | W7-1 to W7-5 | W7-6, W7-G1, W8 |
| Email draft | Type, recipient, purpose, sourced facts, draft text, QC report | W8-1 to W8-3 | W8-G1 |

## 6.3 Independent review pattern (every checker, every workflow)

- A reviewer starts in a fresh context with only the source documents, the reference it checks against (the locked baseline in W3 and W4 once W3-G1 or W4-G1 has locked it (before that, for the understanding reviews W3-7 and W4-5, the register or the preliminary requirement statement), the provisional register in W5, the approved Case File items elsewhere), the draft, and its checklist. It never sees the drafter’s reasoning or earlier reviews.

- Each pass is a new reviewer instance. The number of passes per checker is set by the deliverable’s QC profile (13.3). Requirement-understanding reviews (W3-7, W4-5) each use a different method, so they do not converge on the same answer: source by source (clause by clause, or call by call); the decision maker’s or evaluator’s view of what is really being bought; and, in W4, delivery feasibility, read as the team that must build it.

- Each reviewer returns a coverage log of every paragraph, word, table cell, diagram, image and caption by ID. Incomplete coverage fails the pass automatically.

- Findings are merged and de-duplicated. Disagreements between reviewers go to a human; there is no vote.

- A fix is verified by a new reviewer instance, never the one that raised the finding.

## 6.4 Shared services

| Service | What it is |
| --- | --- |
| Research | Web search and page retrieval: investor relations pages, earnings-call and investor transcripts, annual reports, press, job posts, LinkedIn posts of founders and key personnel; each source named as in Section 18 (Company research) |
| Transcription | Pulls the recording, and tl;dv’s own transcript where one exists, by tl;dv meeting link or ID, or takes an upload from any other recorder (for example a Zoom, Microsoft Teams or Google Meet recording); converts video to MP3; converts MP3 to text with speaker labels and timestamps. Runs once at intake for every workflow that receives a recording (steps W3-1 to W3-3) |
| Knowledge base | Accelerator catalogue (the source of periodic table tiles), case studies, past proposals, the demo and video library, the template library (one template slide per slide type), architecture formats, the approved company profile |
| Visual engine | Generates every diagram in Mindmap formats from the same component and role names used in the text |
| House rules engine | The rules in Section 17, as checkable patterns and instructions |
| Config store | Rates, percentages, counts, bands, thresholds, caps and pass counts (Section 18); nothing is hardcoded |

The diagram shows how the router, the workflows, S1, S2, the shared services and the named data sources sit together. Every source the agent reads is named and lands in the Case File as a cited evidence record (6.2).

Figure: Solutioning Agent architecture: router, 8 workflows, the QC engine with 8 checkers, S1, 6 shared services and the named data sources

The diagram shows the layers, not every call: workflows also call S1 and the shared services directly and read and write the Case File. The return arrow carries findings to fix and, for contradictions, the escalation protocol (13.4).

# 7. W1 Exploratory intro deck

W1 turns a company name into an outreach deck that shows the use cases that can be done and the top five that are really useful to them. Each of the five answers a problem the company itself has stated, with the source shown. No pain point may be basic or generic, the fifth included.

| Item | Detail |
| --- | --- |
| Router picks it when | The request names an intro or exploratory deck (rule 1), or only a company name is supplied (rule 5) |
| Inputs | Company name and a template slide for every slide type in the deck (blocking; B.3, B.6); approach type, cold or warm, set at RT6; website, contact names, consultant notes (useful) |
| Output | PowerPoint built by duplicating and editing the provided template slides |

## 7.1 Step-by-step flow

| # | Agent | Does | Output | Rule or guard |
| --- | --- | --- | --- | --- |
| W1-1 | Research planner | Plans where to look. For every company: founders’ and key personnel’s LinkedIn posts and interviews, press, job posts. For a publicly listed company, also: public transcripts (earnings calls, investor calls), investor presentations, annual reports. For a warm approach, also the notes, emails and transcripts of the earlier contact in the Case File | Research plan | Names the people to cover (founders, CEO, CFO, CTO, function heads) |
| W1-2 | Research agent | Collects passages where the company or its leaders describe problems, priorities, spend, failures and targets | Evidence records | Each record keeps URL, date, speaker and exact passage |
| W1-3 | Evidence verifier | Re-opens every source and confirms the passage exists, is attributed correctly and is within the recency window | Verified evidence | Unverifiable evidence is dropped, never paraphrased into a claim |
| W1-4 | Pain point extractor | Turns evidence into candidate pain points in the company’s own terms | Candidate pool (more than 5) | No candidate without at least one verified evidence record |
| W1-5 | Pain point ranker | Scores every candidate on the rubric below and picks the five biggest; fit to Mindmap only breaks ties | Top 5, with scores per factor and reasons | The count of five and the weights are configuration values (Section 18) |
| W1-6 | Specificity checker (fresh context) | Tests all five on the same bar: stated by this company? would it read the same for any company in the industry? how strong is the evidence? | Pass or fail per item, with an explanation of why it is a real problem the company itself has listed, citing the evidence | A passing example: the founder says AI spend is running heavy and the models are not optimised, which an orchestrator agent can address. A failing example: a fifth item such as invoice processing with no evidence or explanation. A failed item is replaced from the pool; if the pool runs out, the consultant decides whether to show fewer than five (added; see A.2) |
| W1-G1 | Consultant gate | Approves the five pain points and their sources | Approved pain points | Nothing downstream starts before this gate |
| W1-7 | Periodic table builder | Builds the periodic table of the many use cases that can be employed at this company. Candidate tiles come from the accelerator catalogue in the knowledge base, filtered to the functions and processes the research shows this company runs; the tile count fills the periodic table template’s grid (read from the template, not fixed). Tiles are grouped by function. If fewer applicable tiles remain than the grid holds, the grid is filled from applicable catalogue items for adjacent functions, never with generic tiles; if none remain, the consultant decides at W1-G2 | Periodic table | A fresh-context check removes any tile that does not apply to this company’s business (for example a function it does not have) and any generic AI item; each tile carries a one-line description written for this company |
| W1-8 | Solution designer | For each pain point: the solution, how it works in three to five steps, the accelerator it uses, the value it brings. Then stars and numbers the five priority tiles on the periodic table to match slide 3, adding and starring a tile for any priority solution that is a new build with no catalogue accelerator | Five solution specs; priority tiles starred | Each spec opens by restating its pain point and source; new builds are flagged where no accelerator fits |
| W1-9 | Solution architect agent | Draws one solution architecture per solution in the Mindmap format | Five architectures | In the solution architecture format (Appendix B.1); component names identical to the solution spec; every data source named, web sources included: the system or file the W1 research shows the company runs or, where the research does not show it, the most likely one, proposed and flagged for W1-G2; never a generic tile (HR-17, B.1) |
| W1-10 | Demo shortlister | Uses the W2 matching logic to pick one to three demos or videos for the next-steps slide | Demo shortlist | No step-specific rule |
| W1-11 | Deck assembler | Builds each slide by duplicating its template slide from the template library and editing it (7.2, Appendix B.3). Never creates a new slide. If a slide type has no template in the library, the deck holds here and the consultant is asked for the template | Draft deck | Text and images change; font sizes and formatting untouched (HR-12) |
| W1-12 | S2 QC, W1 profile | Runs the W1 checks (13.3) until two consecutive clean loops | QC report | No step-specific rule |
| W1-G2 | Consultant gate | Final review | Release | No step-specific rule |
| W1-13 | Follow-on | Proposes a W8 email as a follow-on (5.5): cold outreach for a cold approach, follow-up for a warm one | Follow-on proposal | The email is drafted only once the consultant accepts the follow-on; it then runs through W8 with its own QC and gate |

Pain point scoring rubric (W1-5)

| Factor | What scores high | Default weight |
| --- | --- | --- |
| Stated impact | The company states a cost, loss, delay or risk, ideally with a number | High |
| Speaker seniority | Said by a founder, CEO, CFO or function head, or in an earnings call or annual report | High |
| Repetition | Raised in more than one source, or more than once | Medium |
| Recency | Inside the evidence recency window; the latest scores highest | Medium |
| Specificity | Names this company’s own process, system or market, not an industry trend | Gate: a candidate below the bar is not ranked at all |

Weights are configuration values; the team sets the numbers before go-live. One more gate applies before ranking: the pain point must be addressable by an AI solution Mindmap can deliver, as an accelerator or a new build; a candidate no AI solution addresses is not ranked. Fit to Mindmap’s accelerators is used only to break ties, so a pain point is never picked because Mindmap happens to have a solution for it.

## 7.2 Slide specification

| # | Slide | Template slide to duplicate and edit (never create a new slide) | Content |
| --- | --- | --- | --- |
| 1 | Title | Reference deck slide 1, title (B.6) | Company name, Mindmap Digital and the deck date |
| 2 | Use case periodic table | Periodic table template (B.3) | Tiles grouped by function, each with code, two-letter symbol, agent name and a one-line description of what it does for this company; the five priority tiles starred and numbered to match slide 3 (the number written in the tile’s star text box, for example “★1”; the star removed from every other tile; the “Featured” count in the counts strip set to 5); the counts strip at the foot updated; the title, category legend and section banners rewritten for this company; no em dashes (HR-09) |
| 3 | The five real problems | Problems template (B.3) | Five columns, one per problem: number, title, why it is a real problem for them, the evidence figure or quote, and its source (who said it, where, when) in place of the industry statistic, written “Source: [speaker], [where], [date]” with no em dash (the template’s dashes are removed, HR-09). The template’s first column (Pain 01) has no description box: until the team adds one to 2_Problems.pptx (B.3, Section 21), problem 1’s explanation goes in the quote strip, and the problem with the shortest explanation is placed in column 1; the quote strip at the foot rewritten |
| 4 to 13 | Solution, then its architecture, five times | Solution: agents slide template (B.3), duplicated once per solution. Architecture: reference deck slide 8, the full-visual slide (B.6), duplicated once per solution, with the architecture drawn in the B.1 format as its visual | Solution slide: headline, one-line summary, three value figures in the stat panel, six icon items (item 1, the problem and its source; items 2 to 4, how it works, with a fourth or fifth step joining item 4’s text; item 5, the accelerator; item 6, the value), and a product screen in the template’s product screen area (the laptop screen on the right; the .pptx holds a “UI SCREEN NEEDED” marker behind the screen image, which is replaced). The green title line at the top (which in the template runs past the slide’s left edge, so the new title is fitted inside the slide) and the “Strategic Rationale” pill are rewritten for this solution, so no template text survives (D4 and D6 check). Each value figure comes from the cited evidence for that pain point or from a named Mindmap case study in the knowledge base, or is marked approximate with its basis recorded internally; D8 checks each. The screen is taken from the matching library demo (W1-10); if none exists, the consultant supplies one, and a screen is never mocked up. Architecture slide: breadcrumb title naming the solution, and the architecture in the B.1 format, laid out landscape to fit the slide’s visual area with the same layers, groups, labelled connectors and legend, and every data source named (HR-17) |
| 14 | How we engage (when used) | Engagement methodology template (B.3) | Four phases with their activities and outputs for this solution; no POC content or POC timings; the phase timing labels removed (W1 has no delivery plan); the quote strip rewritten |
| 15 | Offering overview (when used) | Offerings template (B.3) | A central offering with the eight surrounding items the template holds (four components, three phases, scale and impact); no POC content or POC timings, and phase timings removed (HR-07); no template text survives, including the earlier client’s programme name and figures (D4 and D6 check) |
| 16 | Next steps | Reference deck slide 40, closing (B.6) | A conversation, with the demos from W1-10 named in the call-to-action text. No free demo or free POC is offered |

Every slide type in the intro deck has a template. Slides 2, 3, 4, 6, 8, 10, 12, 14 and 15 use the five templates in B.3; the title, architecture and closing slides use slides 1, 8 and 40 of the reference deck (B.6). Which template serves slides 1 and 4 to 16 is proposed for the team to confirm (Section 21). If a template is ever missing from the library, W1 holds at W1-11 and asks for it; it never creates a slide in its place.

Every slide is a duplicate of a provided template slide, edited: text and images change, font sizes and formatting stay as they are (HR-12). Use case slides carry no POC content or POC timings (HR-07) and present each use case directly, not labelled illustrative or hypothetical (HR-08). Slide content has no em dashes (HR-09). Cold and warm decks share the structure above and differ as follows (proposed; see A.2).

| Element | Cold approach | Warm approach |
| --- | --- | --- |
| Research (W1-1) | Public sources only | Public sources, plus the notes, emails and transcripts of the earlier contact in the Case File |
| Evidence for pain points | Public statements, cited with who said it, where and when | Public statements, plus what the client said in the earlier conversation, cited with the meeting and date |
| Slide 3 opening | The problems as the company has stated them publicly | Opens by referring to the earlier conversation |
| Next steps slide | Asks for a first conversation | Confirms the next step agreed in the earlier contact |
| Follow-on email (W8) | Cold outreach | Follow-up |

## 7.3 QC profile for W1

W1 runs D8 (every pain point and quote traces to verified evidence), a second specificity check by a new instance, the periodic table relevance check (W1-7), D3, D4 (POC content, free demo or POC offers, commitments), D5 (architecture components match the solution slide; every data source named, HR-17) and D6 (no em dashes, tone, no illustrative labels, template formatting unchanged). Counts are in 13.3.

# 8. W2 Demo and video showcase

W2 answers a client who asks “show me what you have” with the one to three existing demos or videos that best fit the topic and the client’s stated problems, plus what to say while showing them.

| Item | Detail |
| --- | --- |
| Router picks it when | The request names it (rule 1), usually after W1, or as an accepted follow-on (5.5) |
| Inputs | Topic or industry (blocking); approved pain points from the Case File (useful) |
| Output | Shortlist with reasons and talking points, with links or files; or a proposal to build a new demo in W6 when nothing fits |

| # | Agent | Does | Output | Rule or guard |
| --- | --- | --- | --- | --- |
| W2-1 | Library matcher | Searches the demo and video library by industry, function, process and the client’s pain points | Ranked candidates with match scores | Library entries are tagged by industry, process, sub-agents and the client each was built for |
| W2-2 | Fit reviewer | Checks each candidate against the client: does it show the topic or problem they raised? would anything in it confuse or contradict the W1 story? | One to three picks, or none | Below the match threshold nothing is shown and W6 is proposed (added; see A.2) |
| W2-3 | Talk track writer | Per pick: which problem it answers, which screens to show, what result to point to | Talk track | No step-specific rule |
| W2-4 | Branding and data check | Confirms the build platform is not visible and no other client’s data appears in the chosen demo or video | Pass or fail | No step-specific rule |
| W2-5 | S2 QC, W2 profile | D8 on every claim in the talk track; D4 for free demo or POC offers and price or timeline promises | QC report | No step-specific rule |
| W2-G1 | Consultant gate | Approves the picks and the talk track | Release | No step-specific rule |

# 9. W3 Transcript-based proposal

W3 turns client calls into a proposal. Four things are fixed before anything is drafted: the format (PPT or detailed technical document), the complexity (complex for technical stakeholders, simple for higher-level and business stakeholders), and whether the proposal carries an ROI section and a revenue share line. QC runs before and after the first draft, then the human proofread, then commercials (man hours checked by QC-1 and QC-2, then cost, then price), then a deep consistency QC.

| Item | Detail |
| --- | --- |
| Router picks it when | A call transcript or recording is present and there is no RFP (rule 4), or a proposal is requested without an RFP (rule 1) |
| Inputs | Call recording or transcript and client name (blocking; the transcript is the most important input); earlier calls, emails, client documents, FTE and KPI baselines (useful) |
| Parameters (5.4) | Complexity, format, commercial model, ROI section |
| Output | PPT proposal (small deals) or detailed technical document (enterprise deals) |

## 9.1 Step-by-step flow

| # | Agent | Does | Output | Rule or guard |
| --- | --- | --- | --- | --- |
| W3-1 | Recording intake (Transcription service) | Pulls the recording, and tl;dv’s own transcript where one exists, by tl;dv meeting link, or takes an upload. W3-1 to W3-3 run once, at intake (RT2), for every workflow that receives a recording; they are listed here because W3 depends on them most | Recording in the Case File | No step-specific rule |
| W3-2 | Media converter (Transcription service) | Converts the video to MP3 | Audio file | Done as a separate step today; the agent automates it |
| W3-3 | Transcriber (Transcription service) | Converts the MP3 to a transcript with speaker labels and timestamps | Raw transcript | Also a separate step today. When tl;dv supplies a usable transcript, W3-2 and W3-3 are both skipped (added; see A.2) |
| W3-4 | Transcript preparer | Maps speakers to attendees and their titles; segments by topic (added; see A.2) | Clean transcript | Titles feed the complexity parameter |
| W3-5 | Requirement extractor | Pulls requirements, pain points, user roles, current process cues, volumes, FTEs, KPIs (for example DSO), constraints, budget and timeline signals, decision makers | Requirement records with timestamps | Nothing extracted without a timestamp |
| W3-6 | Consolidator | Merges all calls, emails and documents; later statements supersede earlier ones and conflicts are flagged (added; see A.2) | Requirement register | Both statements kept and cited where they conflict |
| W3-7 | Understanding reviewers (2 by default, 3 if the consultant sets it; fresh context) | Each rebuilds the requirement summary from the sources alone by a different method (6.3): one call by call; one as the client’s decision maker deciding what they are buying; when a third runs, one for delivery feasibility, read as the team that must build it. Each then compares its summary with the register | Gaps and misreads | Differences go to the consultant |
| W3-G1 | Consultant gate | Confirms the requirement summary and re-confirms the parameters | Locked baseline and parameters | No step-specific rule |
| W3-8 | Solution designer | Designs the solution per requirement, reusing accelerators | Solution spec | Every element maps to a baseline requirement; nothing unrequested |
| W3-9 | Architects | High-level solution architecture and technical architecture in the Mindmap formats | Architectures | Formats in Appendix B.1 and B.2. Depth set by complexity. Team standing preferences: where no source tech stack exists, the real production technology is specified; each named technology is explained; each use case is its own standalone flow (data origin, steps, technology); every data source in both architectures is named, the system or file and the data taken from it, never a generic tile (HR-17, B.1) |
| W3-G2 | Architect gate | Approves the technical design | Approved design | No step-specific rule |
| W3-10 | Provisional phase plan (delivery lead, with agent support) | Phases, durations, dependencies and milestones for the Gantt, from the approved design and comparable past projects | Provisional phase plan | Not man hours. Man hours are estimated in the commercials step (W3-19), in the order the brief gives; the deep QC (W3-20) reconciles the two |
| W3-11 | Process flow builder | As-is and to-be flows per process in the B.4 format: one swimlane per sub-process; as-is cards tagged with the user role or system that does the step; to-be cards tagged with the platform component, as in the reference deck, and with the user role that acts on or receives the step’s output, so each user’s value is visible; a process summary per process; a solution heat map when the solution spans several areas (B.4) | Flow diagrams | Format in Appendix B.4. As-is is usually estimated, by the method in 9.4 |
| W3-12 | Plan and governance builder | Gantt chart for the timeline from the provisional phase plan; RACI matrix in the governance section | Gantt, RACI | Roles match the delivery team; durations are reconciled with the reviewed man hours at W3-20 |
| W3-13 | ROI builder | Waterfall from today’s cost to the future state, one bar per lever. Baseline bars come from client-stated FTE counts, costs and KPIs (for example DSO), each cited; FTEs become cost only with a client-stated or consultant-confirmed cost per FTE. Each lever’s improvement is estimated from the approved solution design and comparable past deployments in the knowledge base, recorded internally with its basis, and shown to the client as approximate | ROI waterfall | Only if FTE or KPI baselines exist; every number cites its source or its recorded basis; shows the client’s own cost levers only, never Mindmap’s price, fees or a payback on them (HR-05) |
| W3-14 | Drafting agent | Writes the proposal in the variant structure (9.2) and the audience profile (5.4): a detailed document in the Mindmap proposal template (until that template is uploaded, B.5, a detailed document holds at this step and the consultant is asked for it; the agent never invents a layout), or a PPT proposal by duplicating and editing the provided template slides | Preliminary proposal | Never creates a slide (HR-12); a slide type with no template holds the draft and the consultant is asked for one; the Word template for detailed documents is pending (B.5) |
| W3-15 | Visual planner and cohesion pass | Incorporates the diagrams from W3-9 to W3-13; scans every section for further diagram opportunities and adds them (9.3) without dropping any content; then checks one style and one set of component and role names across every diagram and the text | Proposal with diagrams; cohesion report | No step-specific rule |
| W3-16 | QC before the first draft | D1 twice; D2, then D3 twice, where any contradiction triggers the escalation protocol (13.4); then D4, D5 and D8, whose findings are fixed without escalation | First draft after two consecutive clean loops | No step-specific rule |
| W3-17 | QC on the first draft | D1 2 to 3 passes (a third pass runs whenever pass 2 raises a finding); D2, then D3 twice, with any contradiction revised and the loop re-run; D4 and D5 | Two consecutive clean loops | Mirrors W4 Stage E (added; see A.2) |
| W3-18 | D6 proofread | Every word, by AI; minor findings fixed | Clean text | No step-specific rule |
| W3-G3 | Human proofread | The consultant reads every word. A critical or major issue, or any issue QC did not log, triggers the escalation protocol and the work returns to W3-17 | Proofread proposal | No step-specific rule |
| W3-19 | S1: effort, cost, price, commercials table | Man hours estimated and checked by the QC-1 and QC-2 agents (12.1, S1-G1); then cost, indicative infrastructure cost, revenue share where it applies, recommended price and its approval (12.2, S1-G2); then the one commercials table (12.4) | Commercials section | No step-specific rule |
| W3-20 | Deep QC | D7, D3 and D6 on the whole document, checking the commercials section and every change since W3-G3 first: all commercial terms in place; prices only in the one commercials table, none in the executive summary or anywhere else; numbers consistent everywhere; the Gantt reconciled with the reviewed man hours (a mismatch updates the Gantt); the approved price checked against the format bands, with a band change sent to the consultant before release | QC report | Revise and re-run until clean |
| W3-G4 | Release gate | The consultant reads the commercials section and every change since W3-G3, then releases. A critical or major issue, or any issue QC did not log: escalation protocol (13.4), back to W3-20, or to W3-17 if it lies outside the commercials | Release | A W8 cover email is proposed as a follow-on (5.5) |

## 9.2 Output variants

| Section | PPT proposal (small deals, by the format bands) | Detailed technical document (enterprise deals, by the format bands) |
| --- | --- | --- |
| Executive summary | One slide, no prices | One to two pages, no prices |
| Understanding of the need | One slide | Full section, each point traced to the call |
| Solution overview | One overview slide, then one agents slide per solution (B.3) | Full section |
| High-level solution architecture | One slide, Mindmap format, every data source named (HR-17) | Mindmap format with explanation; every data source named (HR-17) |
| Technical architecture | One-slide summary | Deep: components, data contracts and schemas, model and inference choices, database schema, API endpoints, failure handling, security and access control, observability metrics; every integration and data source named (HR-17) |
| Process flows | As-is and to-be per process, lanes per sub-process; as-is steps tagged by user role or system, to-be steps by platform component and the user role served (B.4) | As-is and to-be per process, lanes per sub-process; as-is steps tagged by user role or system, to-be steps by platform component and the user role served (B.4), with the step descriptions |
| Timeline | Gantt slide | Gantt with phases, milestones and dependencies |
| Governance | RACI slide | RACI with governance cadence |
| ROI (if data exists) | Waterfall slide | Waterfall with the lever breakdown |
| Commercials | One table | One table |
| Compliance matrix (W4 only) | Reference deck slide 8 duplicates, the matrix as a native table (B.6) | A section or annex in the buyer’s order |
| Assumptions and exclusions | One slide | Section |
| Engagement approach | Engagement methodology slide (B.3) | Section: phases with their activities and outputs |
| Title, about Mindmap and close | Reference deck slides 1, 2 and 40 (B.6) | Cover page, company section and close |
| Optional: leadership, agent landscape, capabilities | Reference deck slides 3, 7 and 39 (B.6), when chosen at RT7 | Not used |

## 9.3 Visual set

The client will look at diagrams more than read the text, so the proposal carries as many diagrams as possible without losing any of the content the text must carry, and all visuals are cohesive. Six visuals are always considered; the visual planner (W3-15) and the visual engine (W4-11) then add a diagram wherever a section’s content takes one of the shapes in the second table.

| Visual | Used when | Source of truth |
| --- | --- | --- |
| High-level solution architecture | Always | Solution spec |
| Technical architecture | Always | Approved technical design |
| As-is and to-be process flows | Always, per process, lanes per sub-process; as-is steps tagged by user role or system, to-be steps by platform component and the user role served (B.4) | Requirement register, transcript, the as-is estimate (9.4) |
| Gantt chart | Always | Provisional phase plan (W3-10, W4-9), reconciled with the reviewed man hours |
| RACI matrix | Always, in governance | Delivery team model |
| ROI waterfall | Only with FTE or KPI baselines | Client-stated baselines; lever estimates with their recorded basis |

Diagram opportunities in any section

| Content in a section | Diagram added |
| --- | --- |
| A sequence of steps, or a hand-off between people or systems | Flow or swimlane |
| A comparison of options, phases, or before and after | Comparison table or side-by-side panel |
| Layers, modules or components and how they connect | Architecture or component view in the B.1 or B.2 format |
| Dates, phases or milestones | Timeline or Gantt |
| Numbers that add up, change over time or compare | Chart: waterfall, bar or line |
| Who does what | RACI or responsibility matrix |
| Data entities and how they relate | Data model diagram |
| Systems the solution connects to | Integration map, each system and feed named (HR-17) |
| Risks, priorities or automation potential across areas | Heat map |

No content is lost to a diagram. A diagram is added beside the text, never in its place: every requirement answer, commitment and number stays in the text, and the diagram shows it. D5 checks every diagram against the text and flags any requirement answer that exists only inside a diagram.

Formats: architectures follow Appendix B.1 and B.2. Process flows follow the reference deck in Appendix B.4: per process, a “today” summary slide and a current-process swimlane, then an “on the platform” summary slide and a target-process swimlane. A PPT proposal is built by duplicating and editing the provided template slides (B.3) and the reference deck slides mapped in B.6, never by creating new slides.

## 9.4 Estimating the as-is process

The as-is flow is usually estimated, because the client rarely documents it. The process flow builder (W3-11), or the visual engine (W4-11) in an RFP-based proposal, estimates it in five steps.

| Step | What it does |
| --- | --- |
| 1 | Takes every current-process cue from the transcripts and client documents (W3-5): steps, hand-offs, systems, volumes, time taken, people involved |
| 2 | Fills the gaps from the knowledge base: the same process at past clients, and the current-process patterns in the reference deck (B.4) |
| 3 | Marks each step and figure in the internal record as stated (with its timestamp or document reference) or estimated (with its basis) |
| 4 | Shows the client the flow as the current process as understood from the discussions; estimated figures are shown as approximate, never as the client’s own numbers |
| 5 | The consultant confirms the as-is flow at W3-G3; in W4 the bid owner does so at W4-G3 |

# 10. W4 RFP-based proposal (RFP response)

W4 builds the RFP-based proposal, the second proposal type beside W3’s transcript-based proposal. It differs from W3 because the requirements are strict and scored. Agent 1 consolidates the RFP, call updates and RFI answers into a core preliminary requirement, and Agent 2 re-establishes that understanding from scratch two to three times before any drafting. The draft then passes the five AI checks: compliance, the same compliance check again, the contradiction agent, and the internal contradiction and consistency check run two times. A contradiction triggers the escalation protocol before a first draft exists. QC runs again on the first draft, a human proofreads every word, and commercials (man hours, cost, price) come last, followed by a deep consistency QC.

| Item | Detail |
| --- | --- |
| Router picks it when | An RFP is present and the clarification window is closed or there is none (rule 3), after W5 once answers are out (rule 2), or on request (rule 1) |
| Inputs | RFP and annexures, submission deadline (blocking); call recordings or transcripts, published RFI answers, corrigenda, buyer templates (useful) |
| Parameters | Response format, commercial model, ROI section, audience profile for narrative sections, number of understanding reviewers at W4-5 (3 by default) |
| Output | Proposal in the buyer’s format and order, with a compliance matrix and one commercials table; where the buyer prescribes no format, a PPT proposal or detailed document by the format bands (5.4). It carries the same contents as a W3 proposal (9.2), each mapped into the buyer’s sections: executive summary, understanding of the need, solution overview, high-level solution architecture and technical architecture (both with named data sources, HR-17), as-is and to-be process flows, Gantt, RACI, ROI where data exists, commercials, assumptions and exclusions, engagement approach |

## 10.1 Stage A: Consolidate (Agent 1)

| # | Agent | Does | Output | Rule or guard |
| --- | --- | --- | --- | --- |
| W4-1 | RFP parser | Splits the RFP and annexures into clauses, including tables, forms and scoring grids | Clause set | Clause count reconciled against the RFP’s own numbering; gaps shown |
| W4-2 | Source collector | Gathers call transcripts with updates (recordings go through the Transcription service, 6.4), the buyer’s answers to the questions we asked (RFI answers), corrigenda and addenda | Source set | No step-specific rule |
| W4-3 | Consolidation agent | Consolidates the three together into one structured requirement register | Register | Where a later source changes a clause, both are kept, the prevailing one marked, both cited |
| W4-4 | Core requirement analyst | Separates the core benefit the RFP is buying from supporting features, mandatory compliance and evaluation weights; writes the core preliminary requirement | Preliminary requirement statement | An RFP for a platform that does X, with AI features on top, is a platform bid: the focus is the core platform; the AI features are answered but not emphasised |

## 10.2 Stage B: Verify the understanding (Agent 2)

| # | Agent | Does | Output | Rule or guard |
| --- | --- | --- | --- | --- |
| W4-5 | Unbiased reviewers (3 by default; 2 if the bid owner sets it at RT7) | Each starts from blank, takes all the information into consideration, writes its own detailed understanding first, then compares it with the preliminary statement | Independent understanding and gap list each | Different methods (clause by clause; the evaluator’s scoring view; the requirements as read by the delivery team that must build them, the method dropped when only two run) so the same input does not produce the same answer; no access to Agent 1’s reasoning; each returns a coverage log of every clause, transcript and RFI answer it read (6.3 item 3) |
| W4-6 | Reconciler | Sets the reviews side by side: agreements, disagreements, misreads, emphasis errors | Reconciliation table | No averaging; every disagreement goes to the bid owner |
| W4-G1 | Bid owner gate | Resolves disagreements and locks the requirement baseline | Locked baseline | Every later check measures against it |

## 10.3 Stage C: Preliminary proposal and diagrams

| # | Agent | Does | Output | Rule or guard |
| --- | --- | --- | --- | --- |
| W4-7 | Response planner | Outline in the buyer’s order, compliance matrix skeleton, page budget weighted to the core requirement and the scoring | Outline | Buyer section order, page limits and forms followed exactly |
| W4-8 | Solution designer and architects | Solution, high-level solution architecture, technical architecture | Design | Same guards as W3-9: Mindmap formats, real production technology where no source stack exists, each technology explained, each use case its own standalone flow; every element maps to a baseline requirement; every data source named, as in W3-9 (HR-17, B.1) |
| W4-G2 | Architect gate | Approves the technical design | Approved design | No step-specific rule |
| W4-9 | Provisional phase plan (delivery lead, with agent support) | Phases, durations, dependencies and milestones for the Gantt | Provisional phase plan | Not man hours. Man hours come in the commercials step (W4-22), in the order the brief gives; the deep QC (W4-23) reconciles the two |
| W4-10 | Drafting agent | Builds the preliminary proposal in the buyer’s format; where none is prescribed, in the format the bands select (5.4): the Mindmap detailed document template (pending, B.5; until it is uploaded, a detailed document holds here and the bid owner is asked for it, and the agent never invents a layout), or a PPT built by duplicating and editing the provided template slides. Fills the compliance matrix (added; see A.2) | Preliminary proposal | Full compliance is the default and the target: every requirement is answered as complies wherever it can be met; where one cannot be met, the drafting agent records a proposed partial compliance or deviation with its reason; the bid owner decides it as soon as it is raised (a decision on that requirement, which does not hold the stage), and only approved ones appear, each stated once; never creates a slide (HR-12) |
| W4-11 | Visual engine | Incorporates all diagrams: architectures, as-is and to-be flows (as-is estimated by the method in 9.4), Gantt from the provisional phase plan, RACI, ROI waterfall if data exists; then adds a diagram wherever a section’s content calls for one (9.3) | Proposal with diagrams | Same rules as W3-11 to W3-13 and W3-15: as-is and to-be tagging (B.4); Gantt and RACI reconciled with the reviewed man hours at W4-23; ROI only from cited baselines, shown as approximate; same component and role names as the text; every data source named (HR-17); no content dropped |

## 10.4 Stage D: AI proofreading before the first draft

Proofreading has two things to it: the checks done through AI, and the team’s own proofreading. The brief numbers the AI checks first to fifth, and this stage runs them in that order. The first is compliance against every line, word, image and table. The second is the same compliance check again, to make sure nothing is missed. The third is the check where the team’s own proofreading always finds a contradiction; the contradiction agent now does it. The fourth and fifth are the check for contradiction and consistency within the document itself, which the brief says is done two times. The team’s own proofreading stays at W4-G3, where the bid owner reads every word. Reading check three as the contradiction agent, and checks four and five as the two runs of the internal consistency check, is this BRD’s interpretation of the brief; the team confirms it (Section 21).

| # | Check | What it does |
| --- | --- | --- |
| W4-12 | Check 1: D1 compliance, pass 1 | Checks every line, word, image and table for compliance with the requirements, against the RFP, transcripts, RFI answers and the baseline |
| W4-13 | Check 2: D1 compliance, pass 2 | The same compliance check by a new instance, briefed to make sure nothing is missed |
| W4-14 | Check 3: D2 contradiction agent | Takes the requirement understanding and reads the document for any sort of contradiction, flagging each one |
| W4-15 | Checks 4 and 5: D3 internal contradiction and consistency, run two times | Contradiction within the document itself and consistency, for example SMS used for a flow, then “secure because we do not use SMS”; each run by a new instance |
| W4-16 | D4, D5 and D8 | Unrequested scope such as a mobile app; diagrams and tables against the text; sources of claims about the client. These findings are fixed without escalation; the loop re-runs until two consecutive clean loops (13.2, 13.5) |
| W4-17 | First draft | Reached after two consecutive clean loops of W4-12 to W4-16 |

Any contradiction found at W4-14 or W4-15 triggers the escalation protocol (13.4). It runs once W4-15 completes, so all contradictions from checks 3 to 5 go into one escalation. The drafting agent explains why it landed after all the checks; its output is no longer trusted; it re-evaluates everything in depth with a fresh approach. Stage D then restarts from W4-12 with new instances (the restart is an addition, A.2).

## 10.5 Stage E: QC of the first draft and human proofreading

| # | Check | What it does |
| --- | --- | --- |
| W4-18 | D1 compliance, 2 to 3 passes (a third pass runs whenever pass 2 raises a finding) | New instances check that everything complies with the requirements |
| W4-19 | D2, then D3 twice | Looks for contradictions again; any found is revised and the stage restarts at W4-18 |
| W4-20 | D4 and D5 | Findings fixed without escalation; the stage repeats until two consecutive clean loops |
| W4-21 | D6 proofread | Every word, by AI; minor findings fixed |
| W4-G3 | Human proofread | The bid owner proofreads every word. A critical or major issue, or any issue QC did not log, is a QC escape: the escalation protocol runs and the work returns to W4-18 |

## 10.6 Stage F: Commercials, deep QC and release

| # | Step | What it does |
| --- | --- | --- |
| W4-22 | S1: effort, cost, price, commercials table | Man hours estimated and checked by the QC-1 and QC-2 agents (12.1, S1-G1); then cost, indicative infrastructure cost, revenue share where it applies, recommended price and its approval (12.2, S1-G2); then the one commercials table (12.4). Where the buyer mandates a price schedule, it is filled instead |
| W4-23 | Deep QC | D7, D3 and D6 on the whole document, checking the commercials section and every change since W4-G3 first: all commercial terms in place, prices only in the commercials table and nowhere else (including the executive summary), numbers consistent across the document, the Gantt reconciled with the reviewed man hours; where the buyer set no format, the approved price checked against the format bands, with a band change sent to the bid owner; revise and re-run until clean |
| W4-24 | Submission check | Buyer submission instructions: forms, declarations, signatures, file naming, page limits, number of copies (added; see A.2). Any change it makes goes back through the deep QC (W4-23) for the changed parts before sign-off |
| W4-G4 | Bid owner sign-off | Reads the commercials section and every change since W4-G3, then releases. A critical or major issue, or any issue QC did not log: escalation protocol (13.4), back to W4-23, or to W4-18 if it lies outside the commercials. A W8 submission note is proposed as a follow-on (5.5) |

The diagram shows Stages D to F.

Figure: W4 stages D to F, with the human gates W4-G3, S1-G1, S1-G2 and W4-G4

# 11. W5 RFI clarification questions

W5 produces a short list of questions that are genuinely unanswered and genuinely needed, for an RFP or for any other pursuit where the client’s documents and calls leave the solution blocked. Claude on its own tends to produce a hundred or two hundred questions, many already answered and some inconsistent; W5 is built to prevent that. Three agents run in turn: the first removes what is already answered, the second removes what is not needed, and the third simulates building the proposal to find where it really gets stuck. W5 runs before any baseline is locked, so it checks against the sources and a provisional requirement register.

| Item | Detail |
| --- | --- |
| Router picks it when | An RFP is present and its clarification window is open (rule 2), or on request for any pursuit, with or without an RFP (rule 1) |
| Inputs | Everything the client has sent (blocking): in an RFP pursuit, the RFP and annexures; otherwise the client’s documents and call transcripts. The question deadline where there is one; earlier answers and the buyer’s question template (useful) |
| Parameters | Pursuit type; anonymised Q&A (yes or no); question cap from config |
| Output | A question sheet for the buyer or client, and an internal tracker (11.2) |

## 11.1 Step-by-step flow

| # | Agent | Does | Output | Rule or guard |
| --- | --- | --- | --- | --- |
| W5-1 | Context study | Studies the details of every document, transcript and earlier answer the client has sent; builds a provisional requirement register, using the W4 Stage A agents (W4-1 to W4-4) for an RFP, or the W3 extractor and consolidator (W3-5, W3-6) otherwise; recordings go through the Transcription service (6.4) | Indexed sources, provisional register | No question is written before this completes |
| W5-2 | Question drafter | Drafts candidate questions from the documents | Candidate questions | Each tied to a clause or passage; no target to produce many |
| W5-3 | Agent 1: already-answered check | For each question, searches all sources for the answer. Found: the question is dropped, citing where. Not found: the sections searched are recorded | Kept and dropped lists with evidence | No step-specific rule |
| W5-4 | Agent 2: relevance check | Keeps a question only if it is really needed: its answer changes design, effort, price, compliance or risk; states which | Relevant set | No step-specific rule |
| W5-5 | Agent 3: solution simulation | Simulates building the proposal (architecture, effort, plan, commercials) and records where it gets stuck; those stuck points become questions, and questions that unblock nothing are dropped (added; see A.2) | Simulation-backed set | Questions added here also pass W5-3 and W5-4 |
| W5-6 | Section verifier | Re-opens the section each question cites and confirms the problem is really there, as described | Verified set | Misattributed questions fixed or dropped |
| W5-7 | Simplifier | Writes each question in simple English beside the complex version | Two-column set | The complex column keeps the document reference so people can trace where each question comes from |
| W5-8 | Duplicate and contradiction check | Merges questions asking the same thing; removes questions that contradict each other or the provisional register | Clean set | The same question is never asked twice |
| W5-9 | Ranker | Ranks by impact and trims to the configured cap (added; see A.2); questions cut by the cap are listed for the approver at W5-G1 | Final set | Never exceeds the cap |
| W5-10 | S2 QC, W5 profile | W5-3, W5-4, W5-6 and W5-8 repeated 2 to 3 times by new instances; D6 proofread; the anonymised Q&A rule (HR-11) and the build platform rule (HR-03) | QC report | No step-specific rule |
| W5-11 | Manual cross-check assist | For each question, shows side by side: the question, the section it cites with the passage quoted, the closest answering passage found anywhere in the sources, and the sections searched. It is briefed to prove the question unnecessary, not to confirm it | Review sheet | Pass rule: a question reaches W5-G1 only with either its cited passage quoted word for word and located, or, for a gap found by the W5-5 simulation, the stuck point described and the list of sections searched showing the information is absent; a question with neither is dropped. Fallback: if, over the first pursuits, the approver still finds already-answered or irrelevant questions above the configured rate, the consultant or bid owner switches the cross-check at W5-G1 to human-led, with the agent supplying search hits only; each escape is added to the W5-3 and W5-4 checklists (ESC-4). The pass rule is tested on two past RFPs with their RFI question sets and final responses (pending, B.5) |
| W5-G1 | Approver gate (bid owner for an RFP; presales consultant otherwise) | Manually reviews every question: already answered? relevant? is the problem really in the cited section? | Approved list | No step-specific rule |

## 11.2 Outputs

Buyer question sheet (mapped to the buyer’s template when one is given)

| Column | Content |
| --- | --- |
| Q ID | Sequential |
| Question (simple English) | Plain and short, one sentence where possible |
| Question (complex) | Full wording, with the document, section, page or clause it comes from |

Internal tracker (never sent to the buyer)

| Column | Content |
| --- | --- |
| Q ID | Same as the buyer sheet |
| Why we need it | The decision it unblocks: design, effort, price, compliance, risk |
| Searched, not answered in | Sections W5-3 checked |
| Priority | High / Medium / Low |

Where the buyer runs an anonymised Q&A, the question text never names Mindmap Digital; it uses “we” and “our”.

# 12. S1 Effort and commercials

S1 runs inside W3 and W4 after QC and the human proofread (W3-19, W4-22), in the order the brief describes: man hours first, checked by the QC-1 and QC-2 agents; then cost (human cost at the blended rate, less the reduction from using AI in development, plus overhead); then the price the client is likely to pay and move ahead with; then the one commercials table; then the deep QC. The Gantt is drafted earlier from a provisional phase plan (W3-10, W4-9) and reconciled with the reviewed man hours in the deep QC. The internal build-up never leaves Mindmap; the client sees one commercials table.

## 12.1 Part 1: Effort (W3-19, W4-22)

| # | Agent | Does | Output | Rule or guard |
| --- | --- | --- | --- | --- |
| S1-1 | Work breakdown agent | Breaks the approved solution into work packages: each module and sub-agent, integrations, data work, testing, deployment, project management | Work packages | Every package maps to a baseline requirement |
| S1-2 | Estimator | Estimates the man hours needed per package and role | Effort estimate | Assumptions recorded per package |
| S1-3 | QC-1 agent (fresh context) | Reviews the estimate package by package: missing packages, wrong roles, hours too high or too low, weak assumptions | Findings and a corrected estimate | No step-specific rule |
| S1-4 | QC-2 agent (fresh context) | Reviews the corrected estimate independently to make sure the man hours are correct | Findings | Never sees QC-1’s reasoning |
| S1-5 | Reconciler | Applies agreed changes; differences above the configured tolerance go to the solution architect and the delivery lead with reasons; compares the total effort with the provisional phase plan and flags any gap for the Gantt | Reviewed man hours | No step-specific rule |
| S1-G1 | Architect and delivery lead | Approve the man hours | Locked effort | No step-specific rule |

## 12.2 Part 2: Cost and price (W3-19, W4-22)

| # | Agent | Does | Output | Rule or guard |
| --- | --- | --- | --- | --- |
| S1-6 | Cost calculator | Human cost = reviewed man hours × blended hourly rate. Then estimates the reduction from using AI in development, per work package: which tasks AI speeds up (for example code generation, test writing, documentation, data mapping), by how much, and why, checked by a fresh-context reviewer. Then overhead | Internal cost | All values from config; nothing hardcoded. The overhead within the 20% to 30% range is proposed by the delivery lead from the engagement’s load (travel and onsite time, project management and governance, compliance and documentation, number of client stakeholders), with the reason recorded. The overhead and the AI reduction are approved at S1-G2; reduction ranges per task type come from config |
| S1-7 | Infrastructure estimator | Estimates the indicative infrastructure cost from the approved technical architecture: hosting option (cloud, client data centre or on-premise), compute and GPU, storage, model or API usage at the expected volumes, third-party licences | Indicative infrastructure cost with its assumptions | Given most of the time; charged to the client at actuals with no Mindmap margin; the assumptions stay internal and a one-line basis appears in the table; a licence or paid data feed billed directly by its provider is shown on its own row instead (12.4) |
| S1-8 | Revenue share modeller | Platform or SaaS builds only: proposes a revenue share from the models in config (for example a percentage of platform revenue, a fee per transaction, or a fee per active user), with the basis, the rate, the term, and any floor, cap or reduced implementation fee it trades against | Revenue share proposal | Not run for a standard build |
| S1-9 | Price recommender | Recommends the client price from the internal cost, client size, deal size, budget signals from calls and comparable past deals, with its reasoning on what the client is likely to pay and move ahead with | Recommended price and reasoning | No step-specific rule |
| S1-G2 | Pricing owner | Approves or sets the client price, the AI reduction, the overhead, whether the infrastructure line shows the indicative amount from S1-7 or reads “At actuals” (reason recorded) and, for platform builds, the revenue share (added; see A.2) | Approved price | No step-specific rule |
| S1-10 | Commercials table builder | Builds the single client commercials table (12.4) | Commercials section | The calling workflow then runs the deep QC (W3-20, W4-23) |

Internal cost = (H × R) × (1 − a) × (1 + o)

H = reviewed man hours; R = blended hourly rate, 750 (in config; currency to confirm); a = reduction from using AI in development, the hours-weighted average of the per-package reductions estimated in S1-6 and checked by a fresh-context reviewer; o = overhead, 20% to 30%. The order follows the brief: human cost, then the AI reduction, then overhead. The client price is then set on what the client is likely to pay (S1-9), not on cost plus a fixed margin.

## 12.3 Standard commercial structure

| Line | Rule |
| --- | --- |
| One-time implementation fee | Almost always (the default) |
| Annual maintenance (AMC) | Compulsory; 20% of the implementation fee |
| Revenue share | Platform or SaaS builds only, modelled by S1-8; a standard build uses the implementation fee, the compulsory AMC and infrastructure at actuals, with no revenue share |
| Infrastructure | Most of the time an indicative cost is given (S1-7); where the pricing owner decides at S1-G2 not to give one, the amount reads “At actuals” (HR-06). It is charged as actuals, directly to the client, not by Mindmap Digital, with no Mindmap margin |

## 12.4 Commercials table rules and layout

- One simple table, in the commercials section only, so the client is not confused.

- No prices anywhere else: not in the executive summary, solution sections or appendices.

- No internal basis in any client output: man hours, rates, overhead, AI reduction, margin, notes on where the team is stretched.

- Mindmap’s charges and the charges billed by others are separated by two to three blank rows.

- The infrastructure line, billed by others, sits below the blank rows, highlighted (shaded) and bold, and says inside the table: “Charged as actuals. Billed directly to you, not by us (Mindmap Digital).” The infrastructure line always appears (HR-06).

- Any other charge billed to the client directly by a third party (for example a software licence or a paid data feed, each named by provider, HR-17) gets its own row under the infrastructure line, in the same shaded, bold style and with the same wording.

| Item | Basis | Amount |
| --- | --- | --- |
| One-time implementation fee | Fixed | [amount] |
| Annual maintenance (AMC) | 20% of the implementation fee, per year | [amount] |
| Revenue share | [basis] | [share] |
| Infrastructure | Charged as actuals. Billed directly to you, not by us (Mindmap Digital). [one-line basis, for example hosting option and volumes] | [indicative amount, or “At actuals”] |

The revenue share row appears only for platform or SaaS builds. Where no indicative amount is given, the infrastructure amount reads “At actuals”. The infrastructure row is shaded as well as bold.

Where the buyer mandates a price schedule (W4), it takes precedence; the rules above apply wherever the buyer’s format allows, and D7 checks against the buyer’s schedule. Where the buyer’s schedule requires effort or rates (for example man-days or a rate card), the pricing owner decides at S1-G2 what is shown, and D7 checks against that decision.

# 13. S2 QC engine

S2 is one pool of eight checkers, run as a different profile for each deliverable. A contradiction before the first draft, or a critical, major or unlogged issue a human finds at a document gate, triggers the escalation protocol, so the drafting agent re-evaluates the whole document rather than patching one line; other findings are simply fixed.

## 13.1 Checker catalogue

| Checker | Checks | Against |
| --- | --- | --- |
| D1 Compliance | Every requirement answered, in the right place, to the stated depth; reads every line, word, table and image; flags any partial or deviation answer the bid owner has not approved, for the bid owner to decide | Baseline, compliance matrix, RFP, transcripts, RFI answers; in W6, the sub-agent specs and the demo code (hardcoded values) |
| D2 Contradiction (the contradiction agent) | Takes the requirement understanding and reads the document for any sort of contradiction; always runs in W3 and W4, never skipped | The requirement understanding (baseline) and the sources |
| D3 Consistency | Contradiction within the document itself and consistency of technology choices, channels, security claims, numbers, durations, roles and names. Its first step extracts every claim into a claims ledger and flags any subject where claims conflict | The document’s own claims; in W7, the script against the screens |
| D4 Scope and promises | Anything not agreed: a mobile app, extra integrations, SLAs, free demo or free POC offers, POC content in use case slides, price or timeline promises outside the Gantt and the commercials table, internal cost basis, the build platform’s name | The baseline in W3 and W4; approved pain points and agreed scope in the Case File elsewhere; house rules |
| D5 Visuals and tables | Every diagram label, table cell, caption and screen against the text and the other visuals; builds its own list of claims; checks that every data source in an architecture is named and matches the text and the other architecture, web sources included (HR-17) | The text; the UI checklist in W6; recorded frames in W7 |
| D6 Proofread | Every word: grammar, terminology, names, numbering, cross-references, style rules, tone | House rules |
| D7 Commercials | Commercial terms in place, price placement, table structure, AMC arithmetic, infrastructure wording, internal cost leakage | Section 12 rules; the buyer’s price schedule where one is mandated |
| D8 Source check | Every claim about the client or about Mindmap traces to a verified evidence record or the approved company profile | Evidence records, company profile |

Coverage rule. Every pass returns a coverage log of every paragraph, word, table cell, diagram, image and caption by ID. The orchestrator counts the document’s elements itself and compares; incomplete coverage fails the pass (F5).

## 13.2 Terms

| Term | Meaning |
| --- | --- |
| Pass | One run of one checker by one new reviewer instance |
| Loop | One run of the checkers listed for a step or stage (for example W3-16, or W4-12 to W4-16) |
| Clean loop | A loop with no critical or major findings and no contradiction of any severity from D2 or D3, before or on the first draft; other minor findings are fixed before the next human gate |
| Deep QC | One run of D7, D3 and D6 after pricing, repeated until a run finds nothing critical or major and no contradiction (a clean deep QC) |
| Stage | A named part of W4 (A to F) |

## 13.3 QC profile per deliverable

Numbers are passes; a dash means the checker does not run. For W3, “then” separates the loop before the first draft from the loop on it; D6 runs once before the human proofread; the after-pricing entries form the deep QC, repeated until clean.

| Checker | W1 | W2 | W3 | W4 stage D | W4 stage E | W4 stage F | W5 | W6 | W7 | W8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| D1 | - | - | 2, then 2 to 3 | 2 | 2 to 3 | - | - | 1 (spec against build, hardcoded values) | - | - |
| D2 | - | - | 1, then 1 | 1 | 1 | - | - | - | - | - |
| D3 | 1 | - | 2, then 2; plus 1 after pricing | 2 | 2 | 1 | - | - | 1 (script against screens) | - |
| D4 | 1 | 1 | 1, then 1 | 1 | 1 | - | - | 1 | 1 | 1 |
| D5 | 1 | - | 1, then 1 | 1 | 1 | - | - | 1 (UI checklist) | 1 (frames) | - |
| D6 | 1 | - | 1; plus 1 after pricing | - | 1 | 1 | 1 | - | 1 (captions) | 1 |
| D7 | - | - | 1 after pricing | - | - | 1 | - | - | - | - |
| D8 | 1 | 1 | 1 | 1 | - | - | - | - | - | 1 |
| Workflow-specific | Periodic table relevance check (W1-7); second specificity check (W1-12) | Branding and data check (W2-4) | Visual cohesion and diagram opportunities (W3-15) | - | - | Submission check (W4-24) | W5-3, W5-4, W5-6, W5-8 repeated 2 to 3 times; HR-11; HR-03; W5-11 pass rule | Tests (W6-8); acceptance criteria (14.3) | Frame check (W7-5) | Weird-email patterns (Section 16) |

## 13.4 Escalation protocol

Triggers: (1) any contradiction, of any severity, found by D2 or D3 before the first draft (W3-16, W4 stage D); (2) at a document gate (W3-G3, W3-G4, W4-G3, W4-G4), any critical or major issue, or any issue the QC did not log (a QC escape). Contradictions found on the first draft (W3-17, W4 stage E) or in the deep QC are revised and the loop re-run, without the trust reset, as the brief describes for that point. Other gates are ordinary approvals: a rejected item is revised or replaced without escalation.

| Step | What happens |
| --- | --- |
| ESC-1 Log | The finding is logged with its location; a human-found issue is logged as a QC escape |
| ESC-2 Explain | The drafting agent must explain why this landed in the document after all the earlier checks: whether it missed something or added something |
| ESC-3 Trust reset | Because something got through, the earlier output is not trusted. The drafting agent re-evaluates everything in depth, from scratch: the whole document, against the requirement understanding and every source, and is told not to reuse the thought process it followed before. It is done by a new drafting instance given only the sources, the locked baseline, the findings and the ESC-2 explanation, never the earlier reasoning; it returns a re-evaluation note listing every section it re-checked and what it changed, kept in the Case File and read at the next human gate |
| ESC-4 Re-run and learn | The loop re-runs with new reviewer instances from its return point; the root cause is added to the relevant checklist (added; see A.2) |

| Finding or issue | Returns to |
| --- | --- |
| Contradiction before the first draft (W3-16, W4 stage D): escalation | W3-16, W4-12 |
| Contradiction on the first draft (W3-17, W4 stage E): revised, no trust reset | W3-17, W4-18 |
| Issue at W3-G3 or W4-G3: escalation | W3-17, W4-18 |
| Issue at W3-G4 or W4-G4: escalation | W3-20 or W4-23 if it is in the commercials; otherwise W3-17 or W4-18 |

The drawn W4 flow is in Section 10.

## 13.5 Exit rule and severity

A loop repeats until two consecutive loops are clean (proposed rule; see A.2); the deep QC repeats until clean. No stage loops without end: if a stage reaches the configured maximum number of loops (Section 18) without meeting its exit rule, it stops, and the consultant or bid owner receives the open findings and decides whether to continue, accept with notes, or rework (added; see A.2). Then the workflow moves to its next step or human gate.

| Severity | Meaning | Examples |
| --- | --- | --- |
| Critical | Would lose the bid or create commercial or legal exposure | Missing mandatory requirement, unrequested commitment, price outside the table, internal rate visible |
| Major | Would be noticed and hurt credibility | Self-contradiction, a diagram that does not match the text, wrong client name |
| Minor | Polish | Grammar, capitalisation |

# 14. W6 Demo build

A demo must impress the client, not just work. W6 starts from the team’s own understanding of how the work is really done, breaks the process into 10 to 12 sub-agents each built to the depth it deserves, puts them behind a UI that looks very good, and tests them on real documents before anyone sees the demo.

| Item | Detail |
| --- | --- |
| Router picks it when | The request names it (rule 1), or as an accepted follow-on when W2 finds no good library match (5.5) |
| Inputs | Target process and the team’s domain input (blocking); client documents for testing, approved pain points (useful) |
| Output | Working demo, test log per sub-agent, run sheet (feeds a live demo or W7) |

## 14.1 Step-by-step flow

| # | Agent | Does | Output | Rule or guard |
| --- | --- | --- | --- | --- |
| W6-1 | Domain capture, with research support | The domain owner, the team member who studied the domain, records how the work really flows: sequence, decision points, branches. A research agent supports with sources and fills gaps, each flagged for review | Domain process map | The team’s understanding is the primary input, because Claude alone gives a generic process that will not impress a client |
| W6-G1 | Domain owner gate | Approves the process map before anything is built | Approved map | No step-specific rule |
| W6-2 | Business problem selector | Picks the real business problems in that domain that the demo must solve | Problem list with reasons | Tied to the client’s pain points where known |
| W6-3 | Process decomposer | Breaks the process into 10 to 12 sub-agents and specifies each to the depth it deserves (14.2) | Sub-agent specs | The count range comes from config. Each spec covers its sub-flows and branching, not a single step |
| W6-4 | Impact feature designer | Proposes features that impress this audience because they are rarely seen in applications, such as a 3D view; a feature counts only if this audience does not already see it in its own tools (the brief’s exception: drawing applications already show 3D) | Feature list | No step-specific rule |
| W6-5 | UI designer | Designs an interface that looks very good and passes the UI checklist (14.3) | UI design | UI checklist (14.3) |
| W6-6 | Builder | Builds every sub-agent as functional, inside the platform | Working demo | Nothing hardcoded; values come from uploaded documents and configuration (HR-13) |
| W6-7 | Test data preparer | Assembles in-sample and out-of-sample documents, with expected outputs for each sub-agent | Test set | Document parsing gets the widest test set |
| W6-8 | Test agent | Runs every sub-agent end to end through the browser (Playwright and Claude in Chrome) and compares outputs with expected; document parsing is tested on every document type | Test log per sub-agent | Empty, wrong or generic outputs fail; a failed sub-agent returns to W6-6 with its test log. Automated testing only serves to a certain extent |
| W6-9 | S2 QC, W6 profile | D1 (spec against build, including a check for hardcoded values), D4 (no build platform name, no unagreed claims), D5 (UI checklist) | QC report | No step-specific rule |
| W6-G2 | Output review | The domain owner, consultant and demo builder review the outputs themselves, confirm they are what they expect, and check the demo against the acceptance criteria in 14.3 | Demo ready | Automated tests never replace this review |
| W6-10 | Run sheet writer | The demo path, the data to load, talking points tied to the pain points | Run sheet | Used for a live demo or by W7 |

## 14.2 Sub-agent specification

| Field | Content |
| --- | --- |
| Purpose | The business task it performs |
| Inputs | Documents or data it reads, and from which earlier sub-agent |
| Sub-flows | The steps inside it |
| Branching | User choices or data conditions that change the downstream path |
| Outputs | What it produces and which sub-agent uses it |
| Test cases | In-sample and out-of-sample inputs with expected outputs |

## 14.3 UI checklist

A consistent design system; real data on every screen, no placeholder text; a clear flow from one sub-agent to the next; outputs shown the way the domain expects them (schedules as Gantt charts, quantities as BOQ tables, structures in 3D where used); no build platform name in the URL, footer, page title or loading screens.

Acceptance at W6-G2: impressive, not just functional

| Criterion | Test |
| --- | --- |
| Looks very good | Passes the UI checklist above; the domain owner would show it to a senior client as it stands |
| Real business value | Each screen solves one of the problems from W6-2 and shows the result in the client’s terms: time, cost, margin or risk |
| Depth | 10 to 12 sub-agents, each with its sub-flows and branches working, not a single step |
| Something rarely seen | At least one feature the audience rarely sees in applications, such as a 3D view, where it fits the domain |
| Functional | Every sub-agent passes its in-sample and out-of-sample tests (W6-8) |
| True to the domain | The domain owner confirms the flow matches how the work is really done |

## 14.4 Worked example: construction tender bidding agent

A tender bidding agent for a construction company is not “take a tender and send out a proposal”. Documentation is a huge problem, and the biggest problem in construction is the planning itself: the plan decides the pricing and the margins, margins are very thin, so there is little room for error.

The domain sequence: soil investigation, then excavation, then dewatering or shoring, then flooring (the flooring is decided by the soil investigation), then substructure, then superstructure. Uploading a tender does not tell you how the construction will flow: the soil investigation decides the path through everything after it, which is why the scheduling sub-agent branches.

Soil branching in the scheduling sub-agent

| Element | Requirement |
| --- | --- |
| Branch point | The soil type, selected by the user: the soil they expect, or the soil they want to calculate with |
| Options | The soil classes in the domain owner’s process map (W6-1), not a generic list; the user can run more than one to compare |
| What changes downstream | The excavation method, whether dewatering or shoring is needed, the flooring decision, the substructure, and the durations, quantities and costs of each |
| Propagation | Each branch produces its own schedule, BOQ quantities and price, so the pricing sub-agent can show the cost and margin under each soil scenario |
| Sub-flows | Each stage (excavation, dewatering or shoring, flooring, substructure, superstructure) is its own sub-flow with its own inputs and outputs |
| View | Schedules as Gantt charts per branch, side by side; the 3D view follows the selected branch |

| Sub-agent | Purpose | Inputs | Sub-flows and branching | Outputs | Tests |
| --- | --- | --- | --- | --- | --- |
| Document compliance | Answers the documentation problem: checks the tender documents are complete and the bidder is eligible | Tender documents; company profile | List the required documents and forms; check each is present and filled; check eligibility criteria against the company profile; flag gaps | Compliance checklist with gaps and where each requirement sits in the tender | A complete tender and tenders with known gaps |
| Drawings | Reads the tender drawings | Drawing files (PDF or CAD exports) | Identify elements, dimensions, levels and annotations per sheet | Structured drawing data | Drawings from this tender (in-sample) and from other tenders (out-of-sample) |
| Drawings to specifications | Turns the drawings into specifications | Drawing data; the tender’s specification text | Per element: material, grade, dimensions, finish; conflicts with the written specification flagged | Specification list | Compared with the tender’s own specifications |
| BOQ estimation | Bill of quantities | Drawing data; specifications; the selected soil branch | Quantities per element and per stage, recomputed for each soil branch | BOQ table per branch | Against a BOQ prepared by the team; tolerance set by the domain owner |
| Construction scheduling | The plan, which decides pricing and margin | BOQ; specifications; soil branch | The soil branching above, with a sub-flow per stage | Schedule per branch, as a Gantt chart | Each soil branch gives the sequence the domain owner expects |
| Construction pricing | Prices the plan; margins are thin, so there is little room for error | BOQ and schedule per branch; rates from the uploaded rate library (never hardcoded) | Cost per stage and branch; margin and risk buffer shown per branch | Price and margin per soil scenario | Against a past priced tender; tolerance set by the domain owner |
| 3D agent | Turns the tender into a 3D representation alongside the plan | Drawing data; schedule | Build the model; link each element to its schedule stage; follow the selected branch | 3D view, stage by stage | Model dimensions match the drawings |
| Remaining sub-agents (to reach 10 to 12) | [INSERT: from the code review, B.5] | [INSERT: from the code review, B.5] | [INSERT: from the code review, B.5] | [INSERT: from the code review, B.5] | [INSERT: from the code review, B.5] |

# 15. W7 Demo video

W7 turns a working demo into an AI-voiced, edited video when the requirement calls for a video instead of a live demo. The build platform (Base44) must never be visible in any frame. This BRD is internal; client-facing outputs never name the platform (HR-03).

| Item | Detail |
| --- | --- |
| Router picks it when | The request names it (rule 1), or as an accepted follow-on (5.5) |
| Inputs | Working demo (blocking); run sheet from W6-10 (W7-1 writes one if it is missing); client region for the voice (useful) |
| Output | Single video file, not zipped (HR-14). A live demo uses the W6-10 run sheet and does not need W7 |

| # | Agent | Does | Output | Rule or guard |
| --- | --- | --- | --- | --- |
| W7-1 | Script writer | Writes a run sheet first if W6-10 has none; then the script, scene by scene: the client problem, what the sub-agent does, the result | Script | Each scene tied to a pain point |
| W7-2 | Recorder | Records the scripted path, driven by browser automation so takes repeat | Raw footage | No step-specific rule |
| W7-3 | Voiceover | AI voiceover from the script; voice, accent and pace set per client region | Audio track | No step-specific rule |
| W7-4 | Editor | Cuts, zooms on key outputs, captions, Mindmap title and end cards | Edited video | No step-specific rule |
| W7-5 | Build platform frame check | Checks every frame: the platform name in the URL bar, at the bottom of the page (where it sometimes appears), in the tab title, on loading screens | Pass, or frames to crop or mask | Mandatory |
| W7-6 | S2 QC, W7 profile | D3 (script against screens), D4, D5 (frames), D6 (captions) | QC report | No step-specific rule |
| W7-G1 | Consultant gate | The consultant and the demo builder watch the final cut | Release; the video is sent with a W8 cover note as a follow-on (5.5), or the demo is shown live from the W6-10 run sheet | No step-specific rule |

# 16. W8 Email drafts

Emails are mostly drafted by AI but must be proofread. AI drafts tend to read oddly and to promise a free demo or a free POC to every client. W8 never offers either, never commits to prices or timelines, and always goes to a human before sending.

| Item | Detail |
| --- | --- |
| Router picks it when | The request names it (rule 1), or as an accepted follow-on (5.5) |
| Inputs | Purpose and recipient (blocking); Case File context and any attachment (useful) |
| Output | Email draft |

| Email type | Set by | Content |
| --- | --- | --- |
| Cold outreach | After W1 | One sourced pain point, one relevant capability, a request for a conversation |
| Follow-up | After a call, or after a warm-approach deck | What was discussed and the agreed next step |
| Deck or proposal cover | After W3 (proposal cover) or W7 (video cover note) release; a W1 deck goes with the cold outreach or follow-up above | What is attached, the two or three points that matter, the next step |
| RFI or bid submission note | After W5 or W4 | In the buyer’s required form |

The email-type table is an addition beyond the brief (see A.2).

| # | Agent | Does | Rule or guard |
| --- | --- | --- | --- |
| W8-1 | Context reader | Pulls only the facts the email may use from the Case File | Sourced facts only |
| W8-2 | Drafter | Writes the email, short by default | Calm, measured, consultant tone; no hype (HR-10) |
| W8-3 | S2 QC, W8 profile | D8 on every claim; D4 removes any free demo, free POC, price or timeline commitment; D6 proofreads every word and the tone; every pattern in the table below is checked | No exceptions (HR-01) |
| W8-G1 | Consultant gate | Proofreads every word, edits and sends | Sending is always a human action |

What makes an AI email read oddly, and how W8 checks it

| Pattern | Example | Checked by | Source |
| --- | --- | --- | --- |
| Free demo or free POC offered | “We would be happy to set up a free demo” or “a free POC” | D4; removed, no exceptions | Brief |
| Tone off | Over-eager, salesy, hype words, exclamation marks | D6, against HR-10 and the configured hype-word list | Brief (tone) |
| Commitments not agreed | Prices, discounts, timelines, guaranteed results | D4 | Added |
| Unverified claims | Client names, numbers or results not in the approved company profile or the Case File | D8 | Added |
| Generic opener | Nothing about this company; could be sent to anyone | D6, against the sourced facts from W8-1 | Added |
| Too long, or too many asks | Longer than the configured length; more than one request | D6 | Added |
| Leftovers | Placeholders such as [Name], internal notes, a wrong company name, the build platform’s name | D6 and D4 | Added |

# 17. House rules

These rules live in configuration so the team can add to them, and are checked by the checker or step named. The Source column shows whether a rule comes from the brief, from the team’s standing preferences, or is an addition.

| ID | Rule | Applies to | Checked by | Source |
| --- | --- | --- | --- | --- |
| HR-01 | Never offer a free demo or a free POC | W1, W2, W3, W4, W7, W8 | D4 | Brief |
| HR-02 | No deliverable outside the baseline or agreed scope (for example a mobile app, extra integrations, SLAs) | W3, W4 | D4 | Brief (mobile app); rest added |
| HR-03 | The build platform (Base44), its functions and integrations are never named or visible in client content | W1 to W8 | D4, W2-4, W5-10, W7-5 | Brief (video); team preference |
| HR-04 | No internal cost basis in client outputs: man hours, hourly rates, overhead, AI reduction, margin, notes on where the team is stretched. Where a buyer-mandated price schedule (W4) requires effort or rates, the pricing owner decides at S1-G2 what is shown, and D7 checks against that decision | W1, W2, W3, W4, W8 | D7 in W3 and W4; D4 elsewhere | Team preference |
| HR-05 | Prices only in the one commercials table; never in the executive summary or anywhere else. In W4, where the buyer mandates a price schedule, that schedule replaces the commercials table and this rule applies wherever its format allows (12.4) | W3, W4 | D7 | Brief |
| HR-06 | The infrastructure line always appears, highlighted and bold, stating that it is charged as actuals and billed directly to the client, not by Mindmap. Most of the time it carries an indicative amount; where none is given (the pricing owner decides at S1-G2, with the reason recorded), the amount reads “At actuals”. In W4, where the buyer mandates a price schedule, the infrastructure line follows that schedule wherever its format allows (12.4) | W3, W4 | D7 | Brief |
| HR-07 | No POC content or POC timings in use case slides | W1; W3 and W4 when delivered as a PPT | D4 | Team preference |
| HR-08 | Use cases presented directly; never labelled illustrative, hypothetical or “not a client case” | W1; W3 and W4 when delivered as a PPT | D6 | Team preference |
| HR-09 | No em dashes in slide content | W1; W3 and W4 when delivered as a PPT | D6 | Team preference |
| HR-10 | Calm, measured, consultant tone; logic-first; no hype | W1, W3, W4, W5, W7, W8 | D6 | Brief (email tone); team preference |
| HR-11 | In anonymised bidder Q&A, never name the company; “we” and “our” only | W5 | W5-10 | Team preference |
| HR-12 | Never create a new slide. Every slide is a duplicate of a provided template slide (Appendix B.3 and B.6, held in the template library), edited by changing or removing text and images only; font sizes and formatting stay as they are. A slide type with no template in the library holds the deck until the consultant supplies one | W1; W3 and W4 when delivered as a PPT | W1-11, W3-14, W4-10 (template library lookup); D6 (formatting unchanged) | Brief (templates); team preference |
| HR-13 | Nothing hardcoded: every value comes from source documents or configuration | All workflows, demos, S1, router thresholds | D1 in W6 for demo code; for S1 and the router, a design rule reviewed at S1-G1, S1-G2 and RT7 | Team preference |
| HR-14 | Files delivered individually, never zipped | All deliverables | Orchestrator | Team preference |
| HR-15 | Decks delivered as PowerPoint files built from the provided templates | W1; W3 and W4 when delivered as a PPT | Orchestrator | Team preference; brief (templates) |
| HR-16 | Company facts, badges and certifications (offices, client count, accelerator count, awards) only from the approved company profile; an expired badge or certification on a template slide is removed | W1, W3, W4, W8 | D8 | Added |
| HR-17 | Every solution architecture names its data sources: the system or file and the data taken from it; no generic source tile (“ERP”, “Data sources”, “Enterprise systems”, “Web data”, “Price catalogue”, “News API”, “Third-party APIs”); sources from the web are named too, by provider and feed (each price catalogue, market or price feed and news API); the technical architecture uses the same names | W1, W3, W4 | D5; consultant gate W1-G2; architect gates W3-G2, W4-G2 | Brief (Messages 6 and 7) |

New rules come mainly from QC escapes: when a human catches something, the team decides whether it becomes a standing rule (ESC-4).

# 18. Integrations and configuration

The agent connects to the tools named below and keeps every business value, band, threshold and rule in one configuration store. Tools the brief does not name are proposals to confirm.

Integrations

| Need | Integration | Used by | Priority |
| --- | --- | --- | --- |
| Call recordings and transcripts | tl;dv: the recording and tl;dv’s own transcript pulled by meeting link or ID at intake; matched to the client’s Case File by the consultant at RT7 if the meeting title does not name the client; connects through the team’s tl;dv account, with its key held in a secrets store; if a pull fails or the recording is still processing, the agent retries, then asks the consultant to upload the recording or transcript | Every workflow that receives a recording (at intake) | Should |
| Video to MP3 | Media conversion inside the agent (a separate manual step today) | Every workflow that receives a recording | Must |
| MP3 to transcript | Speech to text with speaker labels and timestamps, used when no usable tl;dv transcript exists | Every workflow that receives a recording | Must |
| Company research | Claude web search and web fetch (proposed), over named sources: the company’s investor relations pages; stock exchange filings and call transcripts (BSE and NSE for Indian listed companies, SEC EDGAR for US listed ones); news through a news API (NewsAPI.org proposed); job posts on the company’s careers page and LinkedIn Jobs | W1, W6 | Must |
| Leadership posts | LinkedIn content via search results or links the consultant supplies (subject to LinkedIn’s terms) | W1 | Should |
| Knowledge base | Store for the accelerator catalogue, case studies, past proposals, the template library, the demo and video library (location to confirm) | All | Must |
| Diagrams | Diagram tool for architectures and flows in the Mindmap formats (tool to confirm) | W1, W3, W4 | Must |
| Decks and documents | PowerPoint editing of template slides; Word and PDF generation from Mindmap templates | W1, W3, W4 | Must |
| Demo build and test | The build platform; Playwright and Claude in Chrome for testing | W6 | Must |
| Voiceover and editing | AI voiceover and video editing tools (to confirm) | W7 | Should |
| Email | Draft creation in the team’s email system (to confirm) | W8 | Should |
| Agent workspace | Where consultants make requests and see the RT7 card, gates, findings and QC reports, and approve (tool to confirm) | All | Must |
| Identity and roles | Single sign-on with the roles in Section 4; internal cost data restricted per N-04 (tool to confirm) | All | Must |
| Model and orchestration runtime | Claude models per agent and reviewer, through the Claude API (proposed), and a workflow orchestrator with resumable state (N-07); to confirm | All | Must |

Configuration store

| Parameter | Current value | Used by |
| --- | --- | --- |
| Blended hourly rate | 750 (currency to confirm) | S1-6 |
| AMC | 20% of the implementation fee | S1-10 |
| Overhead range | 20% to 30%; the value per deal proposed by the delivery lead and approved at S1-G2 | S1-6 |
| AI reduction ranges per task type | To set from the team’s experience (for example code generation, test writing, documentation) | S1-6 |
| Effort reconciliation tolerance | To set | S1-5 |
| Revenue share models | The models the team offers, with default ranges (to set) | S1-8 |
| Infrastructure cost inputs | Unit rates per hosting option, compute, storage and model usage (to set; refreshed from each provider’s published pricing, named per provider, for example the AWS Price List API, the Azure Retail Prices API and the model vendor’s API pricing page) | S1-7 |
| Proposal format bands | International, smaller client: up to 25 lakhs gets a PPT. Indian enterprise: 15 lakhs and above gets a detailed document. Any other case: the consultant decides at RT7. Client-size threshold (smaller client or enterprise): to set | RT6, W3-20, W4-23 |
| Number of pain points | 5 | W1-5, W1-6 |
| Pain point scoring weights | Defaults to set (7.1) | W1-5 |
| Periodic table tile count | Read from the periodic table template’s grid | W1-7 |
| Demos or videos per pick | 1 to 3 | W1-10, W2-2 |
| Sub-agents per demo | 10 to 12 | W6-3 |
| Blank rows before charges billed by others | 2 to 3 | S1-10, D7 |
| Man-hour QC agents | 2 (QC-1, QC-2) | S1-3, S1-4 |
| Requirement-understanding reviews | 3 in W4-5 (2 if the bid owner sets it); 2 in W3-7 (3 if the consultant sets it) | W3, W4 |
| AI proofreading checks before the first draft | 5: compliance twice, the contradiction agent, the consistency check twice | W3-16, W4 stage D |
| Classifier confidence threshold | To set | RT2 |
| Library match threshold | To set | W2-2 |
| Evidence recency window | To set | W1-3 |
| RFI question cap | To set | W5-9 |
| RFI cross-check fallback rate | To set | W5-11 |
| Email length and hype-word list | To set | W8-3 |
| Passes per checker | Per the QC profile (13.3) | S2 |
| QC exit rule | Two consecutive clean loops (proposed) | S2 |
| House rules | Section 17 | S2 |
| RFI QC repeats | 2 to 3 | W5-10 |
| Steps per solution on a solution slide | 3 to 5 | W1-8 |
| Demo test tolerances (BOQ, pricing) | Set by the domain owner for each demo | W6-7, W6-8, 14.4 |
| Maximum loops per stage | To set (5 proposed); when reached, the stage stops and a human decides (13.5) | S2, every workflow |
| Specificity bar | To set: the pass mark for the specificity test (7.1) | W1-5, W1-6 |

Data handling: client documents stay in that client’s Case File, with no cross-client content in client text; evidence is stored with URL, retrieval date and passage; every draft, QC report, routing decision and approval is versioned.

# 19. Non-functional requirements and human gates

The agent must be traceable and safe to trust: every claim sourced, every check logged, and nothing reaching a client without a named person approving it.

| ID | Area | Requirement | Priority |
| --- | --- | --- | --- |
| N-01 | Traceability | Every requirement, pain point, number and claim links to its source | Must |
| N-02 | Auditability | Versions of drafts, QC reports, findings, routing decisions and approvals kept per pursuit | Must |
| N-03 | Independence | Checkers isolated from the drafting context (6.3) | Must |
| N-04 | Confidentiality | Client data isolated per pursuit; internal cost and effort data visible only to the pricing owner, solution architect and delivery lead | Must |
| N-05 | Data residency | Option to run on Mindmap or client-approved infrastructure for sensitive bids (added; see A.2) | Should |
| N-06 | Configurability | All values and house rules editable without code changes; nothing hardcoded | Must |
| N-07 | Resumability | Long workflows resume from the last completed step | Should |
| N-08 | Transparency | Each step shows what it did, what it used, and what it is unsure of | Must |
| N-09 | Deadline awareness | RFP and question deadlines drive a back-planned schedule with alerts | Should |

Human gates

| Gate | Approver | Approves |
| --- | --- | --- |
| RT7 | Presales consultant (the bid owner for W4, and for W5 in an RFP pursuit) | Workflow and parameters (W1, W3, W4, W5, W6, W7 wait; W2 and W8 proceed and show the card) |
| W1-G1 | Presales consultant | The five pain points and their sources |
| W1-G2 | Presales consultant | Final deck |
| W2-G1 | Presales consultant | Demo shortlist and talk track |
| W3-G1 | Presales consultant | Requirement summary and parameters (baseline) |
| W3-G2 | Solution architect | Technical design |
| W3-G3 | Presales consultant | Every word of the proposal, including the as-is flows |
| W3-G4 | Presales consultant | Release, after reading the commercials and every change since W3-G3 |
| W4-G1 | Bid owner | Locked requirement baseline |
| W4-G2 | Solution architect | Technical design |
| W4-10 (deviation decision) | Bid owner | Each proposed partial compliance or deviation, with its reason; undecided items are listed at W4-G3 and block W4-G4 |
| W4-G3 | Bid owner | Every word of the RFP-based proposal, including the as-is flows |
| W4-G4 | Bid owner | Release and submission, after reading the commercials and every change since W4-G3 |
| W5-G1 | Bid owner for an RFP; presales consultant otherwise | Every question |
| S1-G1 | Solution architect and delivery lead | Reviewed man hours |
| S1-G2 | Pricing owner | Client price, AI reduction, overhead, infrastructure amount shown, revenue share |
| W6-G1 | Domain owner | Domain process map |
| W6-G2 | Domain owner, consultant, demo builder | Demo outputs, readiness and the acceptance criteria (14.3) |
| W7-G1 | Presales consultant and demo builder | Final video |
| W8-G1 | Presales consultant | Email; sending is a human action |

# 20. Success metrics

Success is measured by how much less the team catches by hand, not by how fast drafts appear. Zero-tolerance metrics carry fixed targets now; the rest get targets once baselines are measured on the next three to five pursuits.

| Metric | Definition | Target |
| --- | --- | --- |
| Unrequested commitments | Free demo, free POC, mobile app or similar in any released output | Zero |
| Cost leaks | Prices outside the one commercials table, or any internal cost basis (man hours, rates, overhead, AI reduction, margin) anywhere in a client output | Zero |
| Requirement coverage | Share of baseline requirements answered as complies (the compliance matrix in W4; the baseline mapping in W3); approved deviations are reported separately, per bid, with their reasons | 100% |
| Contradictions at the human proofread | Contradictions of any severity, and any critical issue, found at W3-G3 or W4-G3 | Zero |
| QC escapes per document | Issues of any severity found by humans after S2 | Baseline first |
| Routing accuracy | Share of requests not corrected at RT7 | Baseline first |
| Effort accuracy | Reviewed estimate against actual delivery effort | Tolerance to set |
| Pain point acceptance | Share of the W1 top five accepted at W1-G1 without replacement | Baseline first |
| RFI question yield | Share of submitted questions not already answered in the sources | Baseline first |
| Turnaround | RFP receipt to W4-G4 sign-off | Baseline first |
| Senior review time | Hours of senior proofreading per document | Baseline first |
| Slides created outside a template | Slides in any released deck that are not an edited duplicate of a template slide | Zero |
| Already-answered RFI questions | Questions approved at W5-G1 whose answer was already in the sources | Zero |
| Unnamed data sources | Generic source tiles (“ERP”, “Data sources”, “Enterprise systems”, “Web data”, “Price catalogue”, “News API”, “Third-party APIs”) in any released solution or technical architecture | Zero |
| Approved deviations | Partial compliance or deviations the bid owner approved in a W4 bid, each with its reason | Reported per bid; baseline first |

# 21. Risks, assumptions and open questions

The two biggest risks are routing an expensive request to the wrong workflow and independent reviewers still sharing blind spots. Confirmation at RT7, varied review methods, coverage logs and the escalation protocol counter both, but they need testing on real past bids.

Risks

| Risk | Effect | Mitigation |
| --- | --- | --- |
| Request routed to the wrong workflow | Hours spent on the wrong deliverable | RT7 confirmation for W1, W3, W4, W5, W6, W7; rule 1 asks when the inputs point elsewhere; rule 6 asks when nothing matches or two deliverables are named |
| RFP misclassified or partly parsed | Requirements missed at source | No RFP label on weak signals (RT2); clause count reconciled against the RFP’s numbering (W4-1) |
| Reviewers share blind spots | Contradictions still reach humans | Varied review methods; option of a different model per reviewer; escapes feed checklists (ESC-4) |
| Thin public sources for private companies | Fewer than five sourced pain points | The consultant decides whether to show fewer (W1-6) and can add call or network insight |
| LinkedIn access limits | Missed leadership statements | The consultant supplies links; search-indexed posts |
| QC loops run long on large RFPs | Deadline pressure | Deadline-aware scheduling (N-09); parallel passes |
| Over-reliance on automated demo tests | A demo that looks functional but gives wrong outputs | Mandatory human output review (W6-G2) |

Assumptions

- The architecture formats, slide templates and process-flow reference in Appendix B are stable; a change to them is a configuration change, not a rebuild.

- The knowledge base and demo library can be indexed and tagged.

- The approver roles in Section 4 exist as described; they are additions (A.2).

- Small-deal PPT proposals go through the same QC as detailed documents.

Open questions

- ☐ Proposal types: the brief names two, the transcript-based proposal (W3) and the RFP-based proposal (W4). Are there more? Each would become a W3 variant

- ☐ Confirm the reading of the proofreading checks: the two things are the AI checks and the team’s own proofreading; check three is the contradiction agent automating what the team’s own proofreading finds; checks four and five are the internal contradiction and consistency check run two times (Section 3, 10.4). If the team wants its own read at check three as well, a human gate is added after W4-14. D3 also runs again after the first draft (W4-19) and in the deep QC (W4-23), beyond the brief’s two times (an addition, A.2)

- ☐ Format bands for deals outside the ones stated (international above 25 lakhs; an international enterprise deal at any size; Indian below 15 lakhs; a smaller Indian client at any size) and the client-size threshold; today these go to the consultant

- ☐ Currency of the 750 blended rate, and whether it varies by geography

- ☐ Values to set before go-live: AI reduction ranges per task type, pain point scoring weights, revenue share models, infrastructure unit rates, and every other “To set” row in Section 18, plus the effort accuracy tolerance (Section 20)

- ☐ Tools to confirm: knowledge base location, diagram tool, voiceover and editing tools, email system, and the web search, news and pricing providers proposed in Section 18

- ☐ The QC exit rule (two consecutive clean loops is proposed) and the RFI question cap

- ☐ Template mapping for the intro deck (7.2) and the PPT proposal slide map (B.6); the cold and warm differences (7.2)

- ☐ Keep or strike each addition beyond the brief (A.2), including the slide counts in 9.2

- ☐ Upload the pending inputs (B.5): the tender bidding agent code; the Word proposal template; two past RFPs with their RFI question sets and final responses

- ☐ Which workflows form release 1; and confirm the word “flooring” in the construction domain sequence (14.4), kept as written in the brief (if it means footing, the foundation type, the soil branching applies unchanged)

- ☐ Problems template: add a description box to column 1 (Pain 01) of 2_Problems.pptx; until then, problem 1’s explanation goes in the quote strip (7.2)

- ☐ The maximum number of loops per stage before a human decides (Section 18; 5 proposed)

# Appendix A: Requirement coverage

Appendix A.1 maps every requirement in the brief to where this BRD covers it: 272 requirements, taken from Message 1 clause by clause (with every failure mode, example and number as its own row), Messages 2 to 8, the attached formats, templates and reference deck, and the team’s standing preferences. Every row is covered; ten carry a reading for the team to confirm (rows 32, 85, 87, 92, 112, 113, 159, 160, 256 and 258) and one waits on an upload (row 185). Quotes are the brief’s own words with filler words (“uh”) and repeated words left out; “…” marks a longer cut.

## A.1 Requirement mapping matrix (272 requirements)

Message 1, part 1: intro deck, showcase, proposals and the RFP process (rows 1 to 113)

| # | From the brief | Requirement | Where the BRD covers it | Status |
| --- | --- | --- | --- | --- |
| 1 | “build an AI agent which will do the solutioning work” | An agent that does the team’s solutioning work | Section 1; Section 2 | Covered |
| 2 | “create a proper detailed BRD” | The output is a detailed BRD | Section 1 (document control); whole document | Covered |
| 3 | “break down the processes that we usually do” | Each process is broken down step by step | Section 1 (how to read it); Sections 7 to 16 | Covered |
| 4 | “there is an introductory deck” … “that is on the exploratory side of things when it comes to a deck creation” | Intro (exploratory) deck deliverable | Section 2 (W1 row); Section 7 | Covered |
| 5 | “cold approaching or warm approaching” | Cold or warm approach handled | 5.4 (W1 row); 7.2 cold and warm table; W1-1; W1-13 | Covered |
| 6 | “these are the use cases that can be done” | Show the use cases that can be done | Section 7 intro; W1-7; 7.2 slide 2 | Covered |
| 7 | “top five use cases that are really, really useful to you” | Top five most useful highlighted | W1-5; W1-8 (stars the five priority tiles); 7.2 slides 2 and 3 | Covered |
| 8 | “first study the company’s problems in depth” | Research company problems before mapping | W1-1 to W1-4; W1-G1 | Covered |
| 9 | “cannot just overall give some high level use cases … applicable to that industry” | No generic industry use cases | W1-6; W1-7 guard; 7.1 rubric (specificity gate); F2 | Covered |
| 10 | “really be mapped to that company’s problems” | Use cases mapped to the company’s own problems | W1-6; W1-8 | Covered |
| 11 | “public transcripts if it’s a publicly listed company” | Listed company: public transcripts as source | W1-1; 6.4 Research | Covered |
| 12 | “founders or the key personnel’s LinkedIn’s” | LinkedIn of founders and key personnel as source | W1-1; 6.4 Research; Section 18 (Leadership posts row) | Covered |
| 13 | “there are few ways to actually find this” | Multiple research routes | W1-1 | Covered |
| 14 | “Claude can do with the research agent” | A research agent does it | W1-2; 6.4 Research | Covered |
| 15 | “map the top five biggest pain points” | Rank and select the five biggest | W1-5; 7.1 rubric; Section 18 | Covered |
| 16 | “Claude usually messes up with one of the pain points … very basic thing” | Failure mode: one basic pain point | Section 3 (F1); W1-6 | Covered |
| 17 | “four of the pain points it will give in depth” | All five held to the same depth bar | Section 7 intro; W1-6 | Covered |
| 18 | “AI spend is going very heavy … models are not optimized” | Example of a specific, sourced pain point | W1-6 (passing example); F1 | Covered |
| 19 | “solve through some sort of orchestrator agent” | Example of pain point to solution mapping | W1-6 (passing example); F1 | Covered |
| 20 | “randomly come to some fifth use case … invoice processing” | Example of a failing generic item | W1-6 (failing example); F1 | Covered |
| 21 | “give no explanation … this is a real pain point that they’ve listed” | Every pain point explained as one the company itself listed | W1-6 output; 7.2 slide 3 | Covered |
| 22 | “we create one periodic table” | Periodic table slide | W1-7; 7.2 slide 2; B.3 | Covered |
| 23 | “displays a lot of use cases which can be employed to them” | Many company-applicable use cases | W1-7; 7.2 slide 2 | Covered |
| 24 | “five of the real pain points … list them out as the real problems” | Slide listing the five real problems | 7.2 slide 3 (Problems template, B.3) | Covered |
| 25 | “along with the sources where the problems came from” | Source per problem | 7.2 slide 3; W1-2; W1-3; D8 | Covered |
| 26 | “expand on the solutions in the next five slides” | Five solution slides | W1-8; 7.2 slides 4 to 13; B.3 (agents slide) | Covered |
| 27 | “after each solution, we give a solution architecture in a very specific format” | Architecture slide after each solution, in the house format | W1-9; 7.2 slides 4 to 13; B.1; B.6 | Covered |
| 28 | “that format I will attach … just put it as insert” | Format inserted | Appendix B intro; B.1 | Covered |
| 29 | “a lot of the times the client even asks ki you show me what you have” | Showcase trigger | Section 8 (W2); 5.3 rule 1; 5.5 | Covered |
| 30 | “few videos … few demos … relevant to whatever the topic is” | Pick relevant demos and videos | W2-1; W2-2 | Covered |
| 31 | “we also create some detailed proposals” | Proposal deliverable | Section 2 (W3 row); Section 9 | Covered |
| 32 | “proposals are actually fragmented into different parts” | Proposals come in several types or parts | Section 2 (W3, W4); 5.4; 9.2; Section 21 (open question) | Covered; confirm there are no other types (Section 21) |
| 33 | “One can be a simple transcript based proposal” | Transcript-based proposal (“simple” read as built from the call transcript alone; W3 itself can be complex or simple, 5.4) | Section 9 (W3) | Covered |
| 34 | “transcript is the most important thing” | Transcript is the primary input | Section 4 (W3 row); W3 inputs | Covered |
| 35 | “integrate with TLDV or … the recording part” | tl;dv or recording integration | 6.4 Transcription; 5.2; W3-1; Section 18 (tl;dv row) | Covered |
| 36 | “generate the transcript from a video” | Video to transcript | 6.4 Transcription; W3-1 to W3-3 | Covered |
| 37 | “video needs to be converted to MP3, which we do separately” | Video to MP3 step | W3-2; Section 18 (Video to MP3 row) | Covered |
| 38 | “take that MP3 and we convert it into transcript separately” | MP3 to transcript step | W3-3; Section 18 (MP3 to transcript row) | Covered |
| 39 | “take the transcript and then we create a proposal” | Proposal built from the transcript | W3-5 to W3-14 | Covered |
| 40 | “there are a few metrics that need to be considered … is the proposal supposed to be complex or … simple” | Proposal parameters set before drafting, complexity first | 5.4 (W3 rows: complexity, output format, ROI, revenue share); RT6; Section 9 opening | Covered |
| 41 | “that depends on which stakeholders we’re talking to” | Complexity set by stakeholders | 5.4; W3-4 | Covered |
| 42 | “technical people … really care about the business logic in depth” | Complex variant leads with business logic in depth | 5.4 audience profiles | Covered |
| 43 | “higher level people, like let’s say finance … don’t understand anything about technicals” | Simple variant for higher-level and business stakeholders | 5.4 (W3 complexity row and audience profiles); Section 2 | Covered |
| 44 | “purely be focused on what here is the value that you’re getting” | Simple variant leads with value | 5.4 audience profiles | Covered |
| 45 | “This is how it will work” | Simple variant explains how it works | 5.4 audience profiles | Covered |
| 46 | “We do keep the technicals, but we don’t emphasize” | Technicals kept but de-emphasised | 5.4 audience profiles and the format note below it | Covered |
| 47 | “a high level solution architecture” | HLSA in every proposal | W3-9; 9.2; 9.3 | Covered |
| 48 | “a technical architecture” | Technical architecture in every proposal | W3-9; 9.2; 9.3 | Covered |
| 49 | “a few process flows that show how each user gets value” | Process flows per user showing value | W3-11; 9.2; 9.3; B.4 | Covered |
| 50 | “the process flow should be as is and to be” | As-is and to-be | W3-11; 9.2; B.4 | Covered |
| 51 | “as is obviously will be estimated most of the times” | As-is is usually estimated | 9.4; W3-11; W4-11 | Covered |
| 52 | “Gantt chart for the timeline” | Gantt | W3-12; W4-11; 9.2; 9.3 | Covered |
| 53 | “We also have a RACI matrix” | RACI | W3-12; W4-11; 9.2; 9.3 | Covered |
| 54 | “how many FTEs … DSO … Some KPI metrics” | ROI inputs: FTEs, DSO, KPIs | 5.4 (ROI row, RT6); W3-5; W3-13 | Covered |
| 55 | “create a waterfall chart to show the ROI” | ROI waterfall when data exists | W3-13; W4-11; 9.2; 9.3 | Covered |
| 56 | “all the visuals are cohesive” | Cohesive visuals | W3-15; W4-11; D5; F11 | Covered |
| 57 | “RACI matrix also … there in the governance” | RACI sits in governance | W3-12; 9.2; 9.3 | Covered |
| 58 | “the client will look at diagrams more than reading the text” | Diagram-first design | 9.3 intro | Covered |
| 59 | “incorporate as many diagrams as possible without losing the actual content” | Maximise diagrams, keep all content | 9.3 (both tables and the no-content-lost rule); W3-15; W4-11; D5 | Covered |
| 60 | “solution architecture and technical architecture … comes in a format that we have” | Both architectures in house formats | W3-9; W4-8; B.1; B.2 | Covered |
| 61 | “that format I will again upload in that insert part” | Formats inserted | Appendix B intro; B.1; B.2 | Covered |
| 62 | “that is there on the non-RFP side” | Non-RFP vs RFP distinction | 5.3 rules 1, 3, 4 | Covered |
| 63 | “When we have an RFP … strict set of technical requirements … process changes” | Separate RFP workflow | Section 10 intro (W4) | Covered |
| 64 | “we have to really, really think about and comply with all of the requirements” | Full compliance | W4-4 and W4-5 (the requirement understood in depth); W4-10 (full compliance the default; a deviation only with the bid owner’s approval, Section 19); D1 (13.1); Section 20 (Requirement coverage, 100%; approved deviations reported per bid) | Covered |
| 65 | “everything is cohesively gelling together” | Everything consistent | D3; D5; W4-11 | Covered |
| 66 | “First is the RFP itself” | Consolidate input 1: RFP | W4-1; W4-3 | Covered |
| 67 | “Second is any updates based on any transcripts or calls” | Consolidate input 2: call updates | W4-2 | Covered |
| 68 | “third is the RFI … answers … to the questions that we’ve asked” | Consolidate input 3: RFI answers | W4-2 | Covered |
| 69 | “After consolidating all three together” | Merge the three | W4-3 | Covered |
| 70 | “understanding what is the core, core benefit of the RFP” | Identify core benefit | W4-4 | Covered |
| 71 | “a platform which does X, but they also want AI features on top … focus on the core platform” | Platform-vs-AI-features rule | W4-4 guard; W4-7 | Covered |
| 72 | “we should have probably two agents” | Two agents | 10.1 (Agent 1); 10.2 (Agent 2) | Covered |
| 73 | “consolidate all the information together, structure it” | Agent 1 consolidates and structures | W4-3 | Covered |
| 74 | “give a preliminary requirement … core, core preliminary requirement” | Agent 1 outputs the core preliminary requirement | W4-4 | Covered |
| 75 | “double, triple quality check” | Agent 2 multi-pass check | W4-5 | Covered |
| 76 | “properly understood the requirements based on all of the information” | Understanding checked against all sources | W4-5 | Covered |
| 77 | “on an unbiased basis” | Unbiased reviews | W4-5; 6.3 | Covered |
| 78 | “taking all the information into consideration” | All information used | W4-5 | Covered |
| 79 | “from blank, right? From scratch … every time” | Fresh context every review | W4-5; 6.3 items 1 and 2 | Covered |
| 80 | “otherwise it keeps giving the same answer to the same input” | Avoid convergent reviews | W4-5; W3-7; 6.3 item 2; F6 | Covered |
| 81 | “two to three different unbiased and detailed reviews” | 2 to 3 reviews | W4-5; Section 18 | Covered |
| 82 | “once the requirement is understood, after that we build out the preliminary proposal” | Preliminary proposal after understanding is locked | W4-G1; W4-7 to W4-10 | Covered |
| 83 | “then … incorporate all the diagrams” | Diagrams after preliminary proposal | W4-11 | Covered |
| 84 | “and actually proofread things” | Proofreading stage | 10.4; 10.5 | Covered |
| 85 | “there are two things when it comes to proofreading” | Two components of proofreading | Section 3; 10.4; Section 21 | Covered; confirm this reading (Section 21) |
| 86 | “proofreading is one of the most important parts … takes a lot and lot of time” | Context: proofreading is costly | Section 3; Section 20 (Senior review time) | Covered |
| 87 | “first, second, third, fourth, fifth checks usually are done through AI” | Five AI checks | 10.4; W4-12 to W4-15; W3-16; Section 18; Section 21 | Covered; confirm this reading (Section 21) |
| 88 | “check every line, check every word, check every image, check every table” | Every element checked | 6.3 item 3; 13.1 coverage rule; W4-12 | Covered |
| 89 | “Otherwise it doesn’t check tables or it doesn’t check images” | Failure mode: tables and images skipped | F5; 6.3 item 3; 13.1 coverage rule | Covered |
| 90 | “check everything for first compliance of requirements based on all of the RFP transcript” | Check 1: compliance | W4-12; W3-16 | Covered |
| 91 | “second is again, a same compliance check … nothing is missed out” | Check 2: same compliance check again | W4-13; W3-16 | Covered |
| 92 | “third is when we actually start proofreading on our own and we find some sort of contradiction” | Check 3: the team’s own proofreading finds a contradiction; the contradiction agent now does this check (a human read can be added after W4-14, Section 21) | 10.4 intro; W4-14; Section 3; Section 21 | Covered; confirm this reading (Section 21) |
| 93 | “This always happens. I’ve never seen it actually not happen” | Design assumes contradictions | Section 3; D2 (13.1), which runs in every W3 and W4 QC loop; 13.4 (trigger 1) | Covered |
| 94 | “we create a contradiction agent” | Contradiction agent | D2 (13.1); W4-14; W3-16 | Covered |
| 95 | “which takes the requirements understanding” | D2 input: requirement understanding | D2 (13.1); W4-14 | Covered |
| 96 | “reads the document for any sort of contradictions” | D2 reads whole document | D2 (13.1); 13.1 coverage rule | Covered |
| 97 | “brings that up and says, this is a contradiction” | Finding raised | W4-14; Finding object (6.2) | Covered |
| 98 | “explain why this even landed in the document after you did all the proofreading” | Drafter explains how it landed | ESC-2 (13.4); 10.4 | Covered |
| 99 | “reevaluates everything … I missed this or … I added this” | Explanation names missed vs added | ESC-2; 6.2 Finding (how it got in) | Covered |
| 100 | “since you missed this, I cannot trust what you’ve given” | Trust reset | ESC-3 | Covered |
| 101 | “Again, reevaluate everything in depth” | Full re-evaluation | ESC-3 | Covered |
| 102 | “Don’t just give me … the same thought process” | No reuse of earlier reasoning | ESC-3 | Covered |
| 103 | “after that, we usually get a first draft” | First draft after re-evaluation | W4-17; W3-16; 10.4 escalation paragraph | Covered |
| 104 | “two to three QCs … complying with the requirements” | 2 to 3 compliance QCs on first draft | W4-18; W3-17 | Covered |
| 105 | “again look for any contradictions” | Contradiction check again | W4-19; W3-17 | Covered |
| 106 | “if we find any, then we’ll ask it again to revise” | Revise on contradiction | W4-19; W3-17; 13.4 | Covered |
| 107 | “finally, we proofread every word” | Final every-word proofread | W4-21; W4-G3; W3-18; W3-G3 | Covered |
| 108 | “it’ll randomly promise a mobile app” | Block unrequested scope | D4 (13.1); HR-02; W4-16; F4 | Covered |
| 109 | “or it’ll randomly contradict itself” | Block self-contradiction | D3 (13.1); F3 | Covered |
| 110 | “contradiction, consistency across the document” | Document-wide consistency | D3 (13.1) | Covered |
| 111 | “SMS service for XYZ … secure because we are not following SMS” | SMS example | W4-15; F3 | Covered |
| 112 | “an agent to check for contradiction within the document itself … and consistency” | Internal consistency agent | D3 (13.1) | Covered; confirm this reading (Section 21) |
| 113 | “This check is done two times” | Consistency check run twice | W4-15; W4-19; W3-16; W3-17; 13.3 | Covered; confirm this reading (Section 21) |

Message 1, part 2: commercials, demos, video, emails and RFI questions (rows 114 to 224)

| # | From the brief | Requirement | Where the BRD covers it | Status |
| --- | --- | --- | --- | --- |
| 114 | “ensure that all of our … commercial terms are in place” | Commercial terms check | D7 (13.1); W3-20; W4-23 | Covered |
| 115 | “one time implementation fee” | Implementation fee line | 12.3; 12.4 | Covered |
| 116 | “compulsory AMC of 20% on the implementation fee” | AMC 20%, compulsory | 12.3; 12.4; Section 18 | Covered |
| 117 | “infra costs, which will be charged to the client as actuals” | Infra at actuals | 12.3; 12.4 | Covered |
| 118 | “platform build like a SaaS … some sort of revenue share” | Revenue share for platform builds | S1-8; 12.3; 12.4; S1-G2; 5.4 | Covered |
| 119 | “if it’s a standard build, then this is the usual” | Standard build uses standard structure | 12.3 | Covered |
| 120 | “most of the times we actually give a indicative cost” | Indicative infra cost given | S1-7; 12.3; 12.4; HR-06; S1-G2 (12.2, Sections 4 and 19) decides whether the indicative amount is shown | Covered |
| 121 | “highlighted and it is bold that this is charged as actuals” | Infra line highlighted and bold | 12.4 rules and table; HR-06 | Covered |
| 122 | “this is not given to us” | Infra not paid to Mindmap | 12.4 table wording | Covered |
| 123 | “we don’t have any margins on it” | No margin on infra | 12.3; S1-7 | Covered |
| 124 | “how big is the deal and how big is the client” | Format by deal and client size | 5.4 (W3 output format row, RT6); Section 18 (format bands) | Covered |
| 125 | “15 lakhs or 25 lakhs, from an international standpoint … just make a PPT” | Small international deal: PPT | 5.4 format bands; Section 18 | Covered |
| 126 | “we don’t really need … a detailed technical document” | No detailed document for small deals | 5.4; 9.2 | Covered |
| 127 | “fifteen to twenty lakhs is big for an Indian enterprise … detailed document” | Indian enterprise 15 to 20 lakhs: detailed document | 5.4 format bands; Section 18 (15 lakhs and above; the range above 20 lakhs is an extension, A.2) | Covered |
| 128 | “after we have the PPT or the technical document and the QC is done and the commercials are checked” | Order: document, QC, then commercials | Section 12 intro; W3-16 to W3-20; W4 stages D to F | Covered |
| 129 | “how do we usually calculate commercials? … incorporate that agent” | Commercials agent | Section 12 (S1) | Covered |
| 130 | “understanding the man hours needed” | Man hours estimated | S1-1; S1-2 (inside W3-19 and W4-22) | Covered |
| 131 | “after we have the PPT or the technical document and the QC is done and the commercials are checked” and “how do we usually calculate commercials? … One is … understanding the man hours needed” | Commercials, starting with man hours, come after the document and its QC | 12.1 (S1-1 to S1-G1) run at W3-19 and W4-22; provisional phase plan W3-10, W4-9; reconciled at W3-20, W4-23 | Covered |
| 132 | “usually the Claude does not give correctly the first time” | Failure mode: first-pass man hours wrong | Section 3, F7; S1-3, S1-4 | Covered |
| 133 | “QC one agent, QC two agent to ensure that the man hours are correct” | QC-1 and QC-2 on man hours | S1-3, S1-4, S1-5, S1-G1; Section 18 | Covered |
| 134 | “multiply it into a seven fifty blended hourly rate” | Rate 750 | 12.2 formula legend; S1-6; Section 18 | Covered |
| 135 | “That will give us the cost of humans” | Human cost = hours x rate | S1-6; 12.2 formula | Covered |
| 136 | “estimate a cost based on AI … use AI in development” | Estimate the AI-in-development saving | S1-6; S1-G2; Section 18 (AI reduction ranges per task type) | Covered |
| 137 | “how much will it bring us in terms of ROI … cost will reduce” | Cost reduced by the AI saving | 12.2 formula and legend | Covered |
| 138 | “incorporate some overhead … 20 to 30%” | Overhead 20% to 30% | S1-6; 12.2 legend; Section 18 | Covered |
| 139 | “how much will the client actually pay for” | Price set by what the client will pay | S1-9; S1-G2 | Covered |
| 140 | “How much … might the client be willing to move ahead with” | Price set by willingness to proceed | S1-9; 12.2 | Covered |
| 141 | “once the costs … are ready … deep QC to ensure consistency” | Deep QC after costs | W3-20, W4-23; 13.2 Deep QC | Covered |
| 142 | “costs are not there anywhere in the executive summary” | No prices in executive summary | HR-05; 12.4; 9.2 executive summary row; B.6 slide 6 | Covered |
| 143 | “in the table of the commercials and not anywhere else” | Prices only in commercials table | HR-05; 13.1 D7; W3-20, W4-23 | Covered |
| 144 | “keep one simple table … otherwise it confuses the customer” | One simple table | 12.4 | Covered |
| 145 | “between the cost that we charge and the cost that is charged by all these different things … two to three blank rows” | Gap of 2 to 3 blank rows between our charges and every third-party charge | 12.4 (rule and layout); Section 18 | Covered |
| 146 | “very clear within the table itself that this is not charged to us … actuals directly to you” | Wording inside the table | 12.4 bullet and table; HR-06 | Covered |
| 147 | “billed directly to you, not by us” | Exact message | 12.4 table, infrastructure row | Covered |
| 148 | “That thing needs to be very ensured … clients get confused” | Checked every time | 13.1 D7; D7 runs in every deep QC (13.3, W3 and W4 stage F) | Covered |
| 149 | “demo is impressive to a client, not just functional” | Demo must impress | Section 14 intro; W6-4; 14.3 acceptance; W6-G2 | Covered |
| 150 | “UI is very important. It needs to look very good” | UI quality | W6-5; 14.3 checklist and acceptance; 13.3 W6 D5 | Covered |
| 151 | “It needs to be functional” | Functional demo | W6-6; W6-8; 14.3 Functional | Covered |
| 152 | “needs to bring real business value” | Real business value | W6-2; 14.3 acceptance criteria (real business value) | Covered |
| 153 | “show real depth in terms of the process” | Process depth | W6-3; 14.2 | Covered |
| 154 | “broken down into 10 or 12 different sub agents” | 10 to 12 sub-agents | W6-3; Section 18 | Covered |
| 155 | “all of those sub agents need to actually be built into the platform” | Every sub-agent built | W6-6 | Covered |
| 156 | “solving some real business problems” | Real problems solved | W6-2 | Covered |
| 157 | “not just take a tender and send out a proposal” | Tender agent is not a one-step flow | 14.4 opening; F10 | Covered |
| 158 | “we first need to study the domain” | Domain study first | W6-1; W6-G1 | Covered |
| 159 | “first is soil investigation, then … excavation, then … dewatering or shoring, then … flooring” | Domain sequence | 14.4 domain sequence; Section 21 (the word “flooring” to confirm) | Covered; confirm the word “flooring” (Section 21) |
| 160 | “the flooring is decided on the basis of the soil investigation” | Soil decides flooring | 14.4 domain sequence; soil branching table; Section 21 (the word “flooring” to confirm) | Covered; confirm the word “flooring” (Section 21) |
| 161 | “then … substructure, superstructure” | Sequence end | 14.4 domain sequence | Covered |
| 162 | “you need to understand how it works because Claude will not do that” | Team’s domain knowledge is primary | W6-1 guard | Covered |
| 163 | “It will give you some very generic solution … floor the client like what is this” | Failure mode: generic demo | F10; W6-1 guard; W6-8 guard | Covered |
| 164 | “focus on real business problems in that domain” | Problem selection | W6-2 | Covered |
| 165 | “documentation is a huge problem” | Documentation pain | 14.4 opening; document compliance sub-agent | Covered |
| 166 | “Biggest problem … planning … margins get decided, the actual pricing gets decided” | Planning drives pricing and margin | 14.4 opening; construction scheduling and pricing sub-agents | Covered |
| 167 | “the margins are very thin … less room for error” | Accuracy matters | 14.4 opening; pricing and BOQ sub-agents (tolerances) | Covered |
| 168 | “document compliance” | Sub-agent: document compliance | 14.4 sub-agent table | Covered |
| 169 | “the construction scheduling” | Sub-agent: scheduling | 14.4 sub-agent table; soil branching table | Covered |
| 170 | “the construction pricing” | Sub-agent: pricing | 14.4 sub-agent table | Covered |
| 171 | “the BOQ estimation” | Sub-agent: BOQ | 14.4 sub-agent table | Covered |
| 172 | “the drawings” | Sub-agent: drawings | 14.4 sub-agent table | Covered |
| 173 | “turning the drawings into specifications” | Sub-agent: drawings to specifications | 14.4 sub-agent table | Covered |
| 174 | “each sub agent also needs to be broken down into the … depth that it deserves” | Per-sub-agent depth | 14.2 template; W6-3; 14.4 sub-agent table | Covered |
| 175 | “even if you upload a tender you don’t know how the construction will flow” | Flow not derivable from tender alone | 14.4 domain paragraph | Covered |
| 176 | “multiple branching paths depending on the soil investigation” | Soil-dependent branching | 14.4 domain paragraph; soil branching table; scheduling sub-agent | Covered |
| 177 | “which sort of soil are we expecting? Or … want to calculate with?” | User selects soil type | 14.4 soil branching table, Branch point | Covered |
| 178 | “it allows us to create the branching paths for all the rest of the flow” | Downstream re-plans per branch | 14.4 soil branching table (What changes downstream, Propagation) | Covered |
| 179 | “there are multiple subflows … just this sub agent” | Sub-flows within scheduling | 14.4 soil branching table, Sub-flows | Covered |
| 180 | “walk through all of these things in depth” | In-depth walkthrough | W6-3; W6-10 run sheet; 14.3 Depth | Covered |
| 181 | “very important to impress the client also” | Impress | W6-4 | Covered |
| 182 | “anything that is 3D is very impressive … not seen in a lot of applications” | 3D as impact feature | W6-4; 14.3 Something rarely seen | Covered |
| 183 | “seeing their tender turn into a 3D representation along with the plan” | Tender to 3D with plan | 14.4 sub-agent table, 3D agent | Covered |
| 184 | “3D agent is something that is added” | 3D agent | 14.4 sub-agent table | Covered |
| 185 | “I’ll actually upload the whole code itself so that you can review” | Code review of reference build | 14.4 last row (insert); B.5; Appendix B insert placeholder | Covered; code upload pending (B.5) |
| 186 | “that kind of depth needs to go” | Reference depth applied | W6-3; 14.2 | Covered |
| 187 | “Especially document parsing” | Parsing must work | W6-7 guard; W6-8 | Covered |
| 188 | “test it with some out of samples, some in sample data” | In-sample and out-of-sample tests | W6-7; 14.2 Test cases | Covered |
| 189 | “outputs … of all of the different agents are actually what we’re looking for” | Expected outputs per sub-agent | W6-7; W6-8 | Covered |
| 190 | “Playwright plus Claude and Chrome MCP” | Test tooling | W6-8; Section 18 | Covered |
| 191 | “only serves to a certain extent … it is us who can actually review” | Human output review | W6-8 guard; W6-G2 | Covered |
| 192 | “depending on the requirement … make the video” | Video when required | Section 15 opening; W7 router row | Covered |
| 193 | “put an AI voiceover” | AI voiceover | W7-3 | Covered |
| 194 | “edit it” | Editing | W7-4 | Covered |
| 195 | “base 44 is not seen in the URL” | Platform hidden in URL | W7-5; 14.3; HR-03 | Covered |
| 196 | “At the bottom, if it is sometimes it is shown at the bottom” | Platform hidden at page bottom | W7-5; 14.3 (footer) | Covered |
| 197 | “either we send the video or we do the demo live” | Send video or live demo | W7-G1; W6-10; 5.5 | Covered |
| 198 | “email drafts are mostly done by AI only” | AI drafts emails | Section 16 opening | Covered |
| 199 | “But they do need to be proofread” | Email proofread | W8-3 (D6); W8-G1 (human proofreads every word); HR-01 | Covered |
| 200 | “AI definitely sends out some very weird emails” | Prevent odd emails | Section 16 opening and pattern table; W8-3 | Covered |
| 201 | “It always promises a free demo … for every client, right? So that cannot be trusted” | No free demo | HR-01; 13.1 D4; W8-3; pattern table | Covered |
| 202 | “a free POC … it always promises … We need to remove that” | No free POC | HR-01; D4; pattern table | Covered |
| 203 | “Tone can be better … in the emails” | Better tone | W8-2; HR-10; pattern table (Tone off) | Covered |
| 204 | “RFIs also we spend a lot of time in” | RFI question workflow | Section 11 (W5); Section 3; Section 4; 5.4 Pursuit type | Covered |
| 205 | “study the details of all of the documents, all the transcripts, everything … first” | Study all sources first | W5-1 | Covered |
| 206 | “then we need to actually check the questions” | Check questions | W5-3 to W5-8; Section 11 opening | Covered |
| 207 | “horribly stupid and … inconsistent questions, which are already answered” | Failure mode: poor, answered questions | F9; W5-3; W5-4; W5-8 | Covered |
| 208 | “gives thousands of questions … some hundred or 200” | Failure mode: too many questions | Section 11 opening; W5-2; W5-9; F9 | Covered |
| 209 | “first agent needs to actually check whether those questions are already answered” | Agent 1: answered check | W5-3 | Covered |
| 210 | “second agent … check … if the questions are really relevant and which ones are actually needed” | Agent 2: relevance | W5-4 | Covered |
| 211 | “Third agent needs to … simulate building the proposal and see where it’s getting stuck” | Agent 3: simulation | W5-5 | Covered |
| 212 | “we actually get into the solution itself … then we take out those questions” | Stuck points become questions | W5-5 | Covered |
| 213 | “the agents need to simplify the English … very complex English” | Simplify wording | W5-7 | Covered |
| 214 | “there needs to be simple English column” | Simple English column | 11.2 buyer question sheet | Covered |
| 215 | “complex column so that people can actually track … where the question is coming from” | Complex column with source reference | W5-7 guard; 11.2 | Covered |
| 216 | “the same question is not asked twice” | No duplicates | W5-8 | Covered |
| 217 | “It’s not contradictory” | No contradictory questions | W5-8 | Covered |
| 218 | “do some two to three QC checks” | 2 to 3 QC rounds | W5-10; 13.3 W5 column; Section 18 (RFI QC repeats) | Covered |
| 219 | “manually review the questions and see if they’re already answered and … relevant” | Human review | W5-G1 | Covered |
| 220 | “a manual cross-check agent … doesn’t just parse and check. Or even if it does parse and check, it does that very properly” | Cross-check that is not a shallow parse-and-check | W5-11 (briefed to prove the question unnecessary; pass rule); W5-6 | Covered |
| 221 | “the problems are really there in the sections that it has brought out” | Cited section verified | W5-6; W5-11 pass rule | Covered |
| 222 | “the questions are not answered already” | Not-answered verified | W5-11; W5-3 | Covered |
| 223 | “even after doing a lot of QC checks, these questions still remain” | Residual bad questions caught | W5-11 (brief and fallback); ESC-4 | Covered |
| 224 | “I don’t know if a parsing agent will work” | Doubt about parsing | W5-11 pass rule and fallback; Section 18 (fallback rate) | Covered |

Messages 2 to 8, the attachments, the team’s standing preferences and the order of steps (rows 225 to 272)

| # | From the brief | Requirement | Where the BRD covers it | Status |
| --- | --- | --- | --- | --- |
| 225 | Msg 2 “it looks too basic” | Depth | Whole BRD (Sections 5 to 21) | Covered |
| 226 | Msg 2 “properly broken down each and every flow” | Every flow broken down | Sections 7 to 16 | Covered |
| 227 | Msg 2 “different types … exploratory decks, proposals and all” | Separate deliverables | Section 2 table; Section 4 catalogue | Covered |
| 228 | Msg 2 “a general solutioning agent which can do everything at once” | Not one general agent | Section 2, first sentence; architecture diagram (Section 6) | Covered |
| 229 | Msg 2 “how will it distinguish … what it’s supposed to make?” | Routing logic | Section 5 (5.1 to 5.5); routing diagram (5.5) | Covered |
| 230 | Msg 2 “reevaluate if this BRD … is actually … fully covering all the requirements” | Full coverage | Whole BRD; Appendix A.1 | Covered |
| 231 | Msg 3 “really do a coverage matrix check … every single word, every single line” | Coverage matrix | Appendix A.1 | Covered |
| 232 | Msg 3 “check all your diagrams, your tables, your lines, your words” | Self-check of all elements | Section 1 review record; Appendix A.1 | Covered |
| 233 | Msg 4 “100% sure you’re complying with all requirements? Check every line, word, table, image” | Full compliance | Whole BRD; Appendix A.1 | Covered |
| 234 | Msg 5 “These are solution/technical architecture diagram format” | Architecture formats used | B.1 and B.2 (both format images attached); W1-9; W3-9; W4-8 | Covered |
| 235 | Msg 5 “I’ve also attached the slide templates” | Five templates included | B.3 table (File column: package path and the name each was supplied under) and the five template previews | Covered |
| 236 | Msg 5 “we ask claude to edit these slides and not make new slides” | Edit templates, never create slides | HR-12; W1-11; W3-14; W4-10; 7.2; 9.3; B.3; B.6; Section 20 metric | Covered |
| 237 | Msg 5 “make sure to also attach these things” | Attachments in the BRD | Appendix B (image previews); B.3 (the five template .pptx files, the reference deck .pptx and the two architecture .png files travel as separate files) | Covered |
| 238 | Msg 5 “give me the final BRD” | Final BRD | Section 1 Document and Status rows | Covered |
| 239 | Msg 5 “here is a deck which shows how process flows look” | Process flow format followed | B.4; B.6 (slides 8 to 12 previews); 9.3; W3-11 | Covered |
| 240 | Attachment: process summary slide per process | Summary slide | B.4 Process summary row; B.6 slides 9 and 11 | Covered |
| 241 | Attachment: current-process swimlane slide | As-is swimlane | B.4 Current process row; B.6 slide 10 | Covered |
| 242 | Attachment: target-process swimlane slide | To-be swimlane | B.4 Target process row; B.6 slide 12 | Covered |
| 243 | Attachment: solution heat map | Heat map | B.4 heat map row; W3-11; B.6 slide 8 | Covered |
| 244 | Pref: calm, measured, consultant tone | Tone rule | HR-10; W8-2 | Covered |
| 245 | Pref: nothing hardcoded | All values in config | HR-13; N-06; 6.4 Config store; Section 18 | Covered |
| 246 | Pref: Base44 never named in client outputs | Platform name hidden | HR-03; 13.1 D4; W2-4; W7-5; 14.3 | Covered |
| 247 | Pref: no POC content or timings in use case slides | No POC in use case slides | HR-07; 7.2 slide 14 and paragraph below the slide table; 13.1 D4 | Covered |
| 248 | Pref: use cases not labelled illustrative or hypothetical | Direct use cases | HR-08; 7.2 paragraph below the slide table | Covered |
| 249 | Pref: no em dashes in slide content | No em dashes | HR-09; 7.2; the BRD itself contains no em dash | Covered |
| 250 | Pref: technical architecture documents go deep | Deep tech architecture | 9.2 Technical architecture row; W3-9; W4-8; 5.4 audience profiles | Covered |
| 251 | Pref: each use case its own standalone flow; explain each technology | Standalone flows, technologies explained | W3-9 guard; W4-8 guard; B.2 note | Covered |
| 252 | Pref: no internal cost basis or stretch notes in proposals | No internal basis | HR-04; 12.4; 13.1 D7; N-04 | Covered |
| 253 | Pref: anonymised Q&A, never name the company | “we”/“our” only | HR-11; 5.4 W5 Anonymised Q&A; 11.2; W5-10 | Covered |
| 254 | Pref: files individually, never zipped | No zips | HR-14; W7 output | Covered |
| 255 | Pref: decks as PowerPoint files | PowerPoint decks | HR-15; W1 output | Covered |
| 256 | Order: RFP checks 1 compliance, 2 compliance again, 3 contradiction agent, 4 and 5 internal consistency, escalation, first draft | Stage D order | 10.4 (W4-12 to W4-17 and the escalation paragraph); W4 flow diagram (10.6) | Covered; confirm this reading (Section 21) |
| 257 | Order: first draft, then 2 to 3 QCs, contradictions again, revise, proofread every word | Stage E order | 10.5 (W4-18 to W4-G3); W4 flow diagram (10.6) | Covered |
| 258 | Order: consistency/contradiction agent run two times | D3 twice | W4-15; W4-19; 13.3 | Covered; confirm this reading (Section 21) |
| 259 | Order: commercials after QC | Cost and price after QC and proofread | W3-19 after W3-G3; W4-22 after W4-G3; Section 12 opening | Covered |
| 260 | Order: deep QC after costs | Deep QC after commercials | W3-20; W4-23; S1-10 guard | Covered |
| 261 | Order: RFI agents 1 answered, 2 relevant, 3 simulate | Agent order | W5-3, W5-4, W5-5, then W5-7 and W5-8; Section 11 opening | Covered |
| 262 | Msg 6 “What about RFP based proposals” | RFP-based proposal as the second proposal type, with the full proposal contents | Section 2 (W4 row); Section 4 (W4 output); Section 5.3 rule 1; Section 10 (opening and Output row); Section 21 (proposal types) | Covered |
| 263 | Msg 6 “all solution architecture diagrams should have named data sources” | Every solution architecture names its data sources | HR-17; B.1 (Data sources row and note); B.2 (Integrations row); W1-9; 7.2 (architecture slides); 7.3; W3-9; 9.2; 9.3; W4-8; W4-11; D5 (13.1); Section 20 (Unnamed data sources); Section 6 diagram (named data sources band) | Covered |
| 264 | Msg 7 “data sources from the web such as price catalogues and news apis should be explicitly named” | Web data sources named by provider and feed | B.1 (Data sources row); B.2 (Integrations row); HR-17; D5 (13.1); Section 20 (Unnamed data sources); 12.4 (paid data feeds on their own row); Section 18 (Company research and Infrastructure cost inputs: named providers); 6.4 Research; Section 6 diagram (named data sources band: Claude web search, NewsAPI.org and cloud price list tiles) | Covered |
| 265 | Msg 8 “GO INTO DEPTH ABOUT USAGE OF BRD AND TEMPLATES VIA A READ ME” | An in-depth READ ME on how to use the BRD and the templates | 00_READ_ME_FIRST (travels with this BRD); Section 1 (Formats and templates row); B.3 | Covered |
| 266 | “unless that is like one, some of the drawing applications” | A feature impresses only if this audience does not already see it in its own tools | W6-4; 14.3 (something rarely seen) | Covered |
| 267 | “when we actually consider these things together at once” | The sub-agents are designed as one connected flow, not separate tools | 14.2 (Inputs from the earlier sub-agent, Outputs to the next, Branching); 14.4 sub-agent table; W6-3 | Covered |
| 268 | Order: study the company’s problems, then the periodic table, then the five real problems with sources, then five solutions each followed by its architecture | Intro deck order | W1-1 to W1-9; 7.2 slide order | Covered |
| 269 | Order: video to MP3, MP3 to transcript, transcript to proposal | Transcript pipeline order | W3-1 to W3-3, then W3-4 onward; 6.4 Transcription | Covered |
| 270 | Order: solution and technical architectures, process flows, then the Gantt, RACI and ROI waterfall | Proposal contents order | 9.2 section order; W3-9 to W3-13; W4-8, W4-11 | Covered |
| 271 | Order: man hours, QC-1 and QC-2, times the 750 blended rate, the AI reduction, overhead, the client price, then the deep QC | Commercials calculation order | S1-1 to S1-10; 12.2 formula; W3-20, W4-23 | Covered |
| 272 | Order: study the domain, pick the real problems, break the process into sub-agents in depth, build, test in and out of sample, human output review, then the video or a live demo | Demo order | W6-1 to W6-10 with W6-G1 and W6-G2; Section 15 (W7) | Covered |

## A.2 Added beyond the brief (keep or strike)

| Item | Where | Why it was added |
| --- | --- | --- |
| Router mechanics: document classifier, six ordered rules, confirmation card; W2 and W8 proceed without waiting | Section 5 | Needed to answer how the agent decides what to make |
| Orchestrator and follow-on proposals; mid-flight impact check by RT3 with baseline re-lock | Sections 5, 5.5 | Workflows must hand over and react to new sources |
| W5 runs before W4 while an RFP’s clarification window is open | Rule 2 | RFI answers are a consolidation input to the RFP-based proposal (W4) |
| Mixed audience profile | 5.4 | A meeting often has both technical and business stakeholders |
| Approver roles: presales consultant, bid owner, solution architect, delivery lead, pricing owner, domain owner, demo builder | Section 4 | The brief names no approvers |
| Evidence verifier and recency window; named people to cover in research | W1-1, W1-3 | Stops misquoted or stale sources reaching slide 3 |
| Pain point scoring rubric and weights | 7.1 | Makes “the five biggest” testable |
| Periodic table tiles from the accelerator catalogue, count from the template grid, relevance check | W1-7 | The brief does not say where the tiles come from |
| Showing fewer than five pain points when the pool runs out (consultant decides) | W1-6 | The brief does not say what to do then |
| What changes between a cold and a warm deck | 7.2 | The brief names both without saying what differs |
| Template mapping for solution, engagement methodology and offerings slides; demo shortlist; title and closing slides | 7.2 | The brief attached the templates without assigning each to a slide |
| Template library; a deck holds when a slide type has no template | HR-12, W1-11, W3-14, W4-10, B.3, B.6 | Enforces “edit these slides, not make new slides” even if a template is ever missing from the library |
| W2 talk track, fit reviewer, branding and data check; proposing a new demo build when nothing fits | Section 8 | Avoids showing a weak or another client’s demo |
| Speaker mapping; later statements supersede earlier ones | W3-4, W3-6 | Needed to set complexity and resolve conflicting calls |
| Baseline-lock and architect gates | W3-G1, W3-G2, W4-G1, W4-G2 | Every later check needs a fixed reference |
| Two understanding reviews for transcript-based proposals (W3); W3 runs the same two QC rounds as W4 | W3-7, W3-17 | Mirrors the RFP process |
| Different methods for each understanding review | W3-7, W4-5, 6.3 | Makes “not the same answer twice” enforceable |
| Provisional phase plan for the Gantt, reconciled with the reviewed man hours in the deep QC | W3-10, W4-9, W3-20, W4-23 | The Gantt is drafted before the commercials step, while man hours stay where the brief puts them |
| Diagram opportunities table and the no-content-lost rule | 9.3 | Makes “as many diagrams as possible without losing the content” checkable |
| As-is estimation method | 9.4 | The brief says the as-is is usually estimated, without saying how |
| Clause-count reconciliation, page budget, compliance matrix | W4-1, W4-7, W4-10 | Makes full compliance checkable |
| Partial compliance and deviation path, each decided by the bid owner as soon as it is raised | W4-10, D1, Section 20 | A requirement that cannot be met needs a stated, approved answer rather than a false “complies” |
| Third-party charges other than infrastructure on their own rows; named web sources for the agent’s own research and pricing inputs | 12.4, S1-7, Section 18 | Applies the brief’s “all these different things” and Messages 6 and 7 to the commercials table and to the agent itself; the providers named in Section 18 are proposals to confirm |
| Reading of the two things in proofreading and of AI checks three, four and five | Section 3, 10.4 | The brief does not name them; confirm (Section 21) |
| Stage D restart after an escalation; a new drafting instance and a re-evaluation note; root cause added to checklists | 10.4, ESC-4 | Makes “re-evaluate everything” checkable: a fresh drafter, a written note of what was re-checked, and a full re-run of the checks |
| AI reduction estimated per work package; overhead proposed from the engagement’s load | S1-6 | The brief names both values without saying how each is set |
| Infrastructure estimator; revenue share modeller with configured models | S1-7, S1-8 | The brief asks for an indicative infra cost and a revenue share without saying how they are produced |
| Price recommended by the agent and approved by a pricing owner | S1-9, S1-G2 | The brief names no approver |
| Structured data objects; coverage log on every pass; D8 source check | 6.2, 6.3, 13.1 | Makes “check every line, table and image” enforceable |
| Exit rule (two consecutive clean loops), severity levels, gate-specific escalation triggers and return points | 13.2, 13.4, 13.5 | A loop needs a stopping rule and a bar for release |
| Provisional register; W5-5 drops questions that unblock nothing; question cap with cut questions shown to the approver | W5-1, W5-5, W5-9 | No baseline exists yet; stops hundreds of questions |
| Section verifier; cross-check pass rule and fallback | W5-6, W5-11 | A proposed answer to the doubt that a parsing agent will work |
| Buyer question sheet split from the internal tracker | 11.2 | Internal columns must not be published to every bidder |
| Buyer submission check, with changes sent back through the deep QC | W4-24 | Forms, signatures and page limits often decide eligibility |
| Ban on price or timeline promises in W2 and W8; weird-email patterns beyond free demo, free POC and tone | D4, Section 16 | Same risk as free demo and POC offers; makes “weird emails” checkable |
| Domain owner role, domain map gate, run sheet | W6-1, W6-G1, W6-10 | Puts the team’s domain study first, as the brief asks |
| Demo acceptance criteria | 14.3 | Makes “impressive, not just functional” checkable at W6-G2 |
| Soil branching mechanism; sub-agent specs with inputs, outputs and tests | 14.4 | Applies the 14.2 depth template to the brief’s example |
| Browser-automated recording, voice per client region, captions and title cards | W7-2 to W7-4 | Repeatable, client-appropriate videos |
| Email-type table | Section 16 | Sets the email’s content from the pursuit stage |
| Format band defaults (including Indian enterprise deals above 20 lakhs as detailed-document deals) and the rule for deals outside them | 5.4, Section 18 | The brief gives examples, not bands |
| F11 failure mode; HR-16 company facts rule; N-05 data residency; priorities | Sections 3, 17, 18, 19 | Cohesive visuals; accurate company claims; sensitive bids |
| House rules from the team’s standing preferences | Section 17 (Source column) | Applied to every output |
| Statements of judgement: “a misread RFP is the most expensive error”; slide counts in 9.2 | 5.2, 9.2 | Design assumptions to confirm |
| Thresholds for classification, library match, recency, the question cap and the cross-check fallback | Section 18 | Keeps every decision configurable, not hardcoded |
| Out-of-scope list; non-functional requirements; success metrics, including zero slides outside templates and zero already-answered RFI questions | Sections 4, 19, 20 | Standard BRD content |
| Reference deck slides used as templates, and the PPT proposal slide map | B.6, 7.2 | The brief sent the deck for process flows; its other slides cover the slide types the five templates do not, so no slide is ever created |
| Showcase limited to one to three picks | W2-2, Section 18 | The brief says “a few”; a number makes the step testable |
| MP3 conversion and transcription skipped when tl;dv supplies a usable transcript | W3-3 | Avoids transcribing twice |
| Addressable gate for pain points; sources for slide value figures and screens; ROI lever estimates | 7.1, 7.2, W3-13 | Stops the agent inventing solutions, figures or screens |
| User role served added beside the component tag on to-be process cards | B.4, W3-11 | Shows how each user gets value, as the brief asks, within the reference deck format |
| Contradictions found by checks 3 to 5 escalate together, once W4-15 completes | 10.4 | One re-evaluation covers every contradiction found in the loop |
| Maximum loops per stage, with a human decision when it is reached | 13.5, Section 18 | Every loop must end |
| A detailed document holds while the Word template is pending | W3-14, W4-10 | The agent never invents a layout |

Also added beyond the brief: research sources other than public transcripts and LinkedIn (interviews, press, job posts, investor presentations, annual reports) and fit to Mindmap as a tie-breaker (W1-1, W1-5); full technical depth in an appendix for simple proposals (5.4); escalation on critical, major or unlogged issues at document gates (13.4); D3 run twice in each QC stage and the deep QC run over the whole document; a buyer’s price schedule taking precedence (12.4); tl;dv account and failure handling (Section 18); and wording or details such as “a separate manual step today”, “strict and scored”, the UI checklist (14.3), the extra places W7-5 checks, short emails by default (W8-2) and the AMC per-year basis (12.4).

# Appendix B: Formats, templates and pending inputs

The architecture formats, slide templates and process-flow reference supplied by the team are attached here. The agent follows these formats and edits these templates; it never invents its own layout.

## B.1 Solution architecture format

Solution architecture format (B.1)

| Element | Rule |
| --- | --- |
| Header | Title “Solution Architecture”; an orange subtitle that states the point (for example “Seven layers, and what connects to what”); a meta line with platform, section, Mindmap Digital, Confidential |
| Lead | One paragraph on what the product is and how the layers depend on each other |
| Layers | A left column of navy tiles, top to bottom, each with a layer name and a one-line role: Sources, Capture and ingestion, Core services, Intelligence, Governance and security (orange, applied to every request), Delivery, Deployment. The set adapts to the solution |
| Data sources | Every data source is named: the system or file and the data taken from it (for example “SAP S/4HANA: vendor master, open purchase orders” or “tender PDFs from the buyer’s e-procurement portal”), never a generic tile such as “ERP”, “Data sources”, “Enterprise systems”, “Web data”, “Price catalogue”, “News API” or “Third-party APIs”. Names come from the client’s own sources (transcripts, RFP, RFI answers, research) and are cited in the Case File. Where no source names a system, the architect proposes the most likely one from the evidence and flags it; the gate (W1-G2, W3-G2, W4-G2) confirms or replaces it. If nobody at the gate can name it, in W3 and W4 it is put to the client: added to the W5 question sheet while a clarification window is open, otherwise asked directly by the consultant or bid owner; in W1 the consultant names the most likely system. Sources from the web are named the same way, by provider and feed: a price catalogue by its publisher, format and refresh (for example “distributor price catalogue, Excel, monthly upload” or “LME: copper and aluminium prices, daily”), a news feed by its API (for example “NewsAPI.org: company and sector news”), and so on for every market, weather or reference feed. Where the provider is not yet chosen, the architect proposes a named one, flagged for the gate like any other source. The technical architecture’s Integrations layer uses the same names (HR-17) |
| Groups | Each layer is a tinted panel of groups (small-caps label) holding items, each an icon and a short name |
| Note strip | One line under a layer where its groups need explaining |
| Connectors | Arrows only where one group really sends to another; each gap is labelled on the left with what flows (for example “validated records on the shared entity model”) |
| Cross-cutting lines | Dashed lines for controls applied to every layer and for write-backs |
| Legend | Layer colours and line types at the foot |

The format image shows layout only. Its header, layer contents and feeds (including the unnamed “Weather, maps and 112 feeds” tile) come from an earlier pursuit and are never copied: every architecture is written fresh for its client, with every data source named (HR-17).

## B.2 Technical architecture format

Technical architecture format (B.2)

| Element | Rule |
| --- | --- |
| Header | Title “Technical Architecture”; an orange subtitle stating the layers and what connects; the same meta line |
| Lead | One paragraph on the deployment approach, saying the grey line under each component is the indicative technology and equivalents can be substituted without changing the design |
| Layers | Clients, Edge and access, Application services, Event and realtime, AI services, Data, Integrations, Operations and security, Hosting; adapted per solution |
| Items | An icon, the component name, and a grey line naming the indicative technology |
| Integrations | Every external system, data source and web feed is named by its provider and the data or service taken from it, with the same names as the solution architecture (HR-17); never a generic label such as “SMS gateway” or “Maps and geocoding API” alone |
| Note strip | One line under a layer where its parts need explaining |
| Connectors | Real dependencies only, labelled on the left (for example “authenticated, rate-limited, role-scoped traffic”) |
| Cross-cutting lines | Dashed lines for monitoring, logging and secrets across every layer, and for shared data access |
| Request flow | A strip of chevrons showing one request end to end, with one sentence under it |
| Legend | Layer colours and line types at the foot |

The accompanying text documents each use case as its own standalone flow and explains what each named technology is (team standing preference). Like B.1, the format image shows layout only: its header, components and integrations come from an earlier pursuit and are never copied.

## B.3 Slide templates (edit, never create)

Every deck slide is a duplicate of one of these template slides, edited by changing text and images only (HR-12). No slide is ever created from scratch. The five template .pptx files, the 40-slide reference deck (.pptx) and the two architecture format images (.png) travel with this BRD as separate files, in the folder 02_Templates with the sub-folders Slide templates, Reference deck and Architecture formats (file names in the table below). 00_READ_ME_FIRST explains how each one is used.

| Template | Used for | Status | File in 02_Templates (name as supplied) |
| --- | --- | --- | --- |
| Periodic table | W1 slide 2 | Attached | Slide templates/1_Periodic_Table.pptx (periodic_table_small_detailed) |
| Problems | W1 slide 3 | Attached | Slide templates/2_Problems.pptx (Problems) |
| Agents slide | W1 solution slides 4, 6, 8, 10 and 12, duplicated once per solution; solution slides in PPT proposals | Attached | Slide templates/3_Agents_Slide.pptx (agents_slide) |
| Engagement methodology | W1 slide 14; engagement approach in PPT proposals | Attached | Slide templates/4_Engagement_Methodology.pptx (Engagement_Methodology) |
| Offerings | W1 slide 15 | Attached | Slide templates/5_Offerings.pptx (Offerings) |
| Title, architecture (full-visual) and closing slides | W1 slides 1, 5, 7, 9, 11, 13 and 16 | Attached: reference deck slides 1, 8 and 40 (B.6) | Reference deck/Reference_Deck_Slides.pptx |
| PPT proposal slides | W3 and W4 when delivered as a PPT | Attached: the reference deck slides mapped in B.6, with these five templates | Reference deck/Reference_Deck_Slides.pptx and the five files above |

Previews follow.

Template 1: periodic table

Template 2: problems

Template 3: agents slide

Template 4: engagement methodology

Template 5: offerings

## B.4 Process flow format

The reference deck (previews in B.6, slides 8 to 12) shows the format. Each process gets a “today” summary slide and a current-process swimlane, then an “on the platform” summary slide and a target-process swimlane.

| Slide | Format |
| --- | --- |
| Process summary | “Process N, name”; a two-line summary; KPI tiles; a “today” panel of six icon items (each step and what it costs), or on the second summary an “on the platform” panel; a numbered step list on the right |
| Current process | One swimlane per sub-process: a navy lane header with the lane name and step references; numbered cards left to right, each with an actor tag (for example BRANCH, ACCOUNTS, CUSTOMER), a title in capitals and a one-line description; the step where it breaks tinted red; a “Where the effort goes” box at the foot |
| Target process | The same lanes with green headers; each card tagged by platform component (for example CONNECTOR, LANDING, CANONICAL, ENGINE, AGENT, EXCEPTION) or by the acting role (for example BRANCH, FINANCE); in proposals the user role served is added beside the component tag (added; see A.2); agent steps tinted amber; a “What changes” box at the foot |
| Solution heat map (when a solution spans several areas) | Areas as columns and capabilities as tiles, coloured by automation potential: high (deterministic, runs without a person), medium (an agent proposes, a person approves), low (judgement retained by the client); a star marks what is delivered in the first phase |

In a proposal, each process gets these slides (or the same panels as figures in a detailed document), with the as-is actor tags set to the client’s own user roles or systems, and each to-be card showing, beside its platform component tag, the user role that acts on or receives its output, so each user’s value is visible.

## B.5 Still pending

| Item | Referenced in | Status |
| --- | --- | --- |
| Tender bidding agent code (full sub-agent list and depth review) | 14.4 | Awaiting upload |
| Detailed proposal document template (Word) | W3-14, W4-10 | Awaiting upload |
| Two past RFPs with their RFI question sets and final responses, for testing | W5-11; Section 21 (testing W4 and W5 before go-live) | Awaiting upload |

Insert: Tender bidding agent code review

Insert here: the tender bidding agent code review, once the code is uploaded (B.5).

## B.6 Reference deck slides used as templates

The reference deck sent with the templates (40 slides) is also a set of Mindmap slides the agent duplicates and edits. It supplies the slide types the five templates in B.3 do not: the title and closing slides, the company and team slides, the problem and current-state slides, the heat map, the process slides, and a full-visual slide that carries one diagram. That full-visual slide (slide 8, shown below carrying the solution heat map) is how architectures, the Gantt, the RACI, the ROI waterfall and the commercials table reach a deck without a slide being created. The slide numbers below are the deck’s own.

| Slide in the reference deck | Layout | Used for |
| --- | --- | --- |
| 1 Title | Logo, title, date, confidentiality footer; any expired badge removed (HR-16) | W1 slide 1; the first slide of a PPT proposal |
| 2 About us | Company text, presence map, key figures | “About Mindmap” in a PPT proposal; figures, badges and certifications only from the approved company profile (HR-16) |
| 3 Founding team | Three leadership profiles | PPT proposal, when the client asks who leads the work (optional) |
| 4 Our solution | Central platform with surrounding capabilities | Solution overview in a PPT proposal |
| 5 Where it breaks | A statement and three numbered problem panels | Understanding of the need in a PPT proposal |
| 6 Current state | A statement, “where the effort goes” and “what the platform changes” | Executive summary in a PPT proposal (no prices, HR-05); assumptions and exclusions |
| 7 Agent portfolio | Agents in a periodic-table grid, grouped by domain | Agent landscape, when the solution spans several areas |
| 8 Full-visual slide | Breadcrumb title, logo, one full-width visual | The solution heat map; with the visual replaced, every architecture slide (B.1 or B.2 format), the Gantt, the RACI, the ROI waterfall and the commercials table |
| 9 and 11 Process summary | KPI tiles, the “today” or “on the platform” panel, a step list | Process summaries, today and on the platform |
| 10 and 12 Swimlanes | Full-visual current and target swimlanes | As-is and to-be process flows |
| 39 Capabilities | Technology pillars | Optional capability slide |
| 40 Closing | Call to action, offices and contacts from the approved company profile; any expired badge removed (HR-16) | W1 slide 16; the last slide of a PPT proposal |

PPT proposal slide map (W3 and W4 when delivered as a PPT)

| Proposal slide | Slide to duplicate and edit |
| --- | --- |
| Title | Reference deck slide 1 |
| About Mindmap | Reference deck slide 2 (figures from the approved company profile, HR-16) |
| Leadership (optional, when the client asks who leads the work) | Reference deck slide 3 |
| Executive summary | Reference deck slide 6 |
| Understanding of the need | Reference deck slide 5 |
| Solution overview | Reference deck slide 4, and the agents slide template (B.3) once per solution |
| Agent landscape (when the solution spans several areas) | Reference deck slide 7 |
| High-level solution architecture | Reference deck slide 8, with the architecture in the B.1 format |
| Technical architecture | Reference deck slide 8, with the architecture in the B.2 format |
| Process flows | Reference deck slides 9 to 12, repeated per process; the heat map on slide 8 when the solution spans several areas |
| Timeline | Reference deck slide 8, with the Gantt as the visual |
| Governance | Reference deck slide 8, with the RACI as the visual |
| ROI (if data exists) | Reference deck slide 8, with the waterfall as the visual |
| Commercials | Reference deck slide 8, with the one commercials table in the visual area (12.4) |
| Compliance matrix (W4) | Reference deck slide 8, with the matrix as a native table in the visual area, continued over as many duplicates as it needs |
| Assumptions and exclusions | Reference deck slide 6 |
| Engagement approach | Engagement methodology template (B.3); phase timing labels set from the approved Gantt and reconciled at the deep QC |
| Capabilities (optional) | Reference deck slide 39 |
| Close | Reference deck slide 40 |

Slides 13 to 38 of the reference deck repeat the process slides for the earlier pursuit’s processes 2 to 10 (summaries and swimlanes for processes 2 to 5; summaries only for processes 6 to 10). They show the format at scale and are not separate templates: process slides are always duplicated from slides 9 to 12, and none of that pursuit’s content is carried over. Optional slides (3, 7 and 39 in a proposal; slides 14 and 15 in W1) are included when the consultant, or the bid owner in W4, chooses them at RT7, and are confirmed at the release gate.

Slides 8, 10 and 12 hold their visual as a single picture (13.33 by 4.68 inches) under the title. The visual engine renders each new architecture, swimlane, heat map, Gantt, RACI or ROI waterfall as an image in the B.1, B.2 or B.4 style at that size and replaces the picture; the title text is edited. A diagram that does not fit legibly, such as a nine-layer technical architecture, is re-laid landscape or continued on a second duplicate of slide 8. The commercials table and the W4 compliance matrix are placed as native PowerPoint tables in the same area, not as images, so the checkers and the client can read them. The source data of every rendered image is kept in the Case File, so D5 checks the data, not the pixels.

The mapping is proposed for the team to confirm (Section 21). In every case text and images change; fonts, sizes and formatting stay as they are (HR-12). Previews of the slides used follow.

Reference deck slide 1: title

Reference deck slide 2: about us

Reference deck slide 3: founding team

Reference deck slide 4: our solution

Reference deck slide 5: where it breaks

Reference deck slide 6: current state

Reference deck slide 7: agent portfolio

Reference deck slide 8: full-visual slide (shown with the solution heat map)

Reference deck slide 9: process summary today

Reference deck slide 10: current process swimlane

Reference deck slide 11: process summary on the platform

Reference deck slide 12: target process swimlane

Reference deck slide 39: capabilities

Reference deck slide 40: closing