## Slide 1
Our
Engagement
Methodology
A Proven Four-Phase Delivery Model
▶
▶
▶
PHASE 1
Discovery
Weeks 1–4
KEY ACTIVITIES
Process mapping
Source system audit
Data profiling
Feasibility assessment
Stakeholder alignment
OUTPUT
Data Landscape Report + Architecture Blueprint
PHASE 2
Solution Design
Weeks 5–8
KEY ACTIVITIES
Target architecture design
Tool selection & data model
Governance framework
Security and access design
OUTPUT
Technical Design Document + Risk Assessment
PHASE 3
Build & Integrate
Weeks 9–20
KEY ACTIVITIES
ETL pipeline development
Cloud provisioning
Data quality framework
BI layer setup · UAT
OUTPUT
Working system, tested and documented
PHASE 4
Deploy & Sustain
Month 6+
KEY ACTIVITIES
Go-live · Hypercare
BAU support
Compliance audit readiness
Optimization cycles
OUTPUT
Live system + runbooks + ongoing retainer
“We don’t hand over a blueprint and walk away. We own delivery through go-live and beyond.”
MindMap Digital | Confidential